# Appendix 4 to SECTION II of the RFP – “TECHNICAL PROPOSAL” form

Bidder

….................................................................

….................................................................

….................................................................

BIDDER’s name, registered office, address

TECHNICAL PROPOSAL

dated …............................

TENDER PROCEDURE no.: OL/2/000861/25

To ORLEN Lietuva

In response to the Request for Proposal announced by ORLEN Lietuva for the award of procurement under investment project titled “[procedure name]”, we hereby submit the proposal complying with the requirements of the Request for Proposal and we hereby declare that this proposal was drawn up for the entire scope of works and deliveries related to the completion of the subject of procurements, as stipulated in this Request for Proposal.

Declarations (List of declarations constituting the basis for the 0/1 assessment of the TECHNICAL PROPOSAL):

- We hereby confirm possession and licensing of the technology in question

- We hereby confirm that we have at least … references for the basic design development on the basis of which the offered technology was implemented. (These references should relate to installations launched within last … years, with a production capacity of at least … thousand t / year)

- We hereby declare that we will design the … installation with a capacity of … tons/year

- We hereby confirm the meeting the OWNER's requirements in terms of products quality

- We hereby declare our readiness to perform the scope of work in accordance with the ITB.

- We hereby provide references of the unit(s) proposed for different time periods such as, total number of units licensed, total number of units in operation, total number of units licensed for the last XX years – Appendix T2.

Annexes to be attached:

ANNEX 1	LICENSED PROCESS PRESENTATION

In this part there will be presented information for the main process characteristic (basic principles), process development for the time being and for future, advantages /disadvantages, basic product and basic requirement for process implementation. The steps where BIDDER differs from competing process technologies should be emphasized.

The BIDDER shall state within this part of the bid whether there is any substantial improvement of the proposed process, e.g. improvement under development or under process of commercialization done in the recent past (with special reference to product quality and applicability, safety, energy conservation and environmental considerations). Metric system of units shall be followed for all information provided.

Such statement shall be accompanied by specification of expected terms and conditions of transfer of such improvement to OWNER. The BIDDER shall also specify scope of expected modifications and or additions to the Steam generation using heat pump and MVR technology basic design required to implement such substantial improvement.

ANNEX 2	PRODUCT INFORMATION

This part will contain products specification, individual product characteristics, products properties and production rates. The BIDDER shall inform in this section about product impurities (if any).

The BIDDER shall define all license limitations, including any additional explanation as may be required as well as performance properties of major types of products (if applicable).

ANNEX 3	PROCESS DESCRIPTION

This part will contain description of individual parts of the process. Further, it shall contain also information about basic process parameters (temperature, pressure, composition and amount) of utilities, raw materials, chemicals, solvents, product and by-products entering into and leaving from Battery Limits.

The Process Flow Diagrams shall be presented for process description illustration.

In addition Material Selection Diagram shall be provided.

This part will contain also brief description concerning important specific condition/measures connected with the process start up, shutdown, product/conversion changes, emergency shutdown, special procedures, etc.

Other important information shall be provided referring to the operation of theSteam generation using heat pump and MVR technology basic design such as:

- necessary operation and maintenance facilities,

- special analysis requirement, operation of the unit during the specific periods (product/conversion changes) etc.,

- main causes of shut-down,

- estimated duration of start-up and scheduled shut-down,

- frequency and expected duration of turnarounds,

- major failures experienced,

- criteria for cycle end of run, e.g. quality deterioration of specific products, temperature of skin tubes in the heater (if any), delta P on packages in columns,

- time schedule for special procedure (if any),description of expected corrosion and erosion problems as well as maintenance requirements.

ANNEX 4	PROCESS INFORMATION

Annex 4 shall include:

  - Overall block flow sheet of the main in/out process streams (including wastes and fugitive streams) and utilities shall  be included in this part,

  - Material balance, section wise (if applicable), which should include flow rate, pressure, temperature and stream composition for key streams (no less than feeds and product streams),

  - Turn down ratio, overall and for various sections

  - Information of solvent (if applicable) - solvent supplier list (potential usage of refinery streams),

  - Information of catalyst/adsorbents type used in the process (if any), potential catalyst poisons, catalyst life and method of regeneration and its frequency.

List of catalyst/adsorbents suppliers shall be provided.

The BIDDER will provide outlines of catalyst preparation unit included in the battery limit (if any)

  - Information of additives, chemicals (consumption and specification) used in process, including list of Suppliers,

  - Information on purge streams (if any): composition and quantities of hydrocarbon rich purge streams

  - Specification of additional utilities different than that defined in SECTION IV BASIS OF DESIGN,

  - Normal production capacity and guaranteed production capacity, production flexibility (turn down ratio, minimum capacity for continuous operation, maximum production, stream factor) with limiting factors shall be presented,

  - Quantity and specification of off-spec products, by-products and suggested/recommended method of disposal,

  - Other information related to the process parameters, if necessary.

  - Consumption figures of the following:

- feed streams

- catalyst, co-catalyst, chemicals and additives

- solvent/ diluents

  - Consumption of following utilities to be given separately as applicable to the process:

- HHP steam

- HP steam

- MP steam

- LP steam

- Power

- Process water/ raw water

- DM water

- Cooling water (circulating)

- Process nitrogen,

- Plant nitrogen,

- Instrument air

- Plant air

- Plant air (general purpose use)

- Fuel gas

- Fuel oil.

Where start-up requirement for any utility is significantly large compared to normal consumption, the same shall be specified.

Consumption figures given for the above utilities shall include requirement of chilled water/ refrigeration/hot oil units as may be necessary and included within battery limit.

ANNEX 5	BATTERY LIMITS DEFINITION

This part shall contain definition of Steam generation using heat pump and MVR technology basic design Battery Limits according to requirements included in SECTION IV BASIS OF DESIGN. The interconnections to other units or system will be mentioned where important. The part of this section shall be table with expected basic parameters (min. pressure, temperature, normal & peak quantity) of fluids (feedstock, utilities, effluents, etc.) at Battery Limits.

ANNEX 6	PROCESS GUARANTEES

The guarantees for Steam generation using heat pump and MVR technology basic design  should include the following details:

- Raw material consumption,

- Product yields/Quantity

- Products specification/quality

The product shall fulfil the quality requirements stated in section IV – BASIS OF DESIGN

- Catalyst cycle length (if required in the process)

- Catalyst total lifetime (if required in the process)

- Unit capacity or production rate and turndown

- Utilities consumption

The BIDDER will indicate any additional requirements (other than specified by OWNER) for the feedstock purity/specification, which are a condition for the warranty on the products.

The BIDDER is free to provide guaranteed parameters for more than requested by OWNER,

The values shall be structured as guaranteed figures - in accordance with Appendix X (NPV Table) to this BIDDING DOCUMENTS.

ANNEX 7	ENVIRONMENTAL ASPECTS AND EFFLUENT INFORMATION

The information for main and important environmental impacts of the all processes been a subject of the proposal have to be indicated as well as brief description highlighting environmental control methods, including the indicative details of primary effluent treatment within unit, if foreseen.

Special attention shall be paid to all wastes identification. The review of gaseous effluents, waste waters, liquid wastes and solid wastes with specification, quantities and treatment recommendations shall be specified (table and description).

Overall flare load, normal and peak with average molecular weight and relieving temperatures, as well as flow rate of continuous gas effluents sent to the flare together with estimated composition shall be provided.

For wastewater discharge, in addition to the level of specific organic or inorganic contaminants, BOD, COD, pH, TSS, TDS, total HC (state whether soluble or insoluble) etc. for each stream are to be specified.

Any treatment facility for continuous or intermittent gaseous vents shall be provided by the BIDDER and is to be included in the scope before discharging to atmosphere/ flare header.

Quantity and specification of hydrocarbon waste and spent diluents/solvent, if any, and suggested/recommended method of disposal shall be also included in this Annex.

Proper facilities for handling & disposal of solid effluent, if any shall form a part of ISBL facilities. LICENSOR should indicate quantity, composition and disposal methods for solid effluent.The noise impact shall be presented with significant sources and recommended measures for noise suppression. The other important Environmental Impacts shall be identified if any.

ANNEX 8	SAFETY ASPECTS

This part shall to contain stated information concerning the hazard material processed (toxic, radiating source etc.), process safety risks prevention, non-standard situations, main firefighting aspects/measures (de-luge systems, automatic fire suppression, detector, monitoring etc.), recommended safety measures based on previous licenses (e.g. monitoring systems…) safety instruments protective systems (IPS) and further important information from the safety point of view.

A brief description highlighting such safety features shall be presented.

ANNEX 9	PROCESS EQUIPMENT INFORMATION

  - BIDDER is to provide an equipment list showing dimensions and other key design parameters, including materials of construction, lining if applicable and corrosion allowances.

Information concerning proprietary equipment shall be included.

The equipment list shall contain information in sufficient detail so as to enable LICENSEE or his consultant to estimate equipment cost with an accuracy of ± 30%. The specifications required for the equipment should include at least the following information:

- Reactors / Vessels / Drums: diameter, length/height, material of construction, estimated weight, mechanical design pressure and temperature, typical sketches of reactors, features of internals such as quench zones.

- Rotating equipment: type, quantity, service, capacity, temperature, fluid viscosity and specific gravity, head developed / discharge pressure, expected number of stages, drive brake power (kw), material of construction

- Columns: diameter, length/height, type of internals, material of construction, estimated weight, mechanical design pressure and temperature

- Heat Exchangers: shell and tube side process fluids, expected type, preliminary area (bare tube area, in case of air-cooled exchangers), material of construction, drive shaft power (in case of air-cooled exchangers), mechanical design pressure and temperature

- Fired heaters: absorbed and estimated fired duty, material of heater tubes, type of furnace, mechanical design pressure and temperature.

- Misc. equipment i.e. Filters: Type, number, filtering area and material of construction. Min specifications required for cost estimates or budgetary prices to be provided :

The equipment materials shall be in accordance to the Material Selection Diagram.

ANNEX 10	PROCESS CONTROL SYSTEM INFORMATION

This part shall include the information concerning of the proposed Process Control System. Further information shall be the brief description of basic principles enabling the form a judgments about the DCS and IPS. Preliminary Simply I/O List (separately for DCS and IPS with amounts of AI/AO/DI/DO) shall be presented together with simply Instrument Schedule (only numbers of individual types of instruments, for example: Coriolis transmitter; Vortex transmitter; control valve; PCV; on-off Valve; analyzer; pressure transmitter etc.).

The further information required is the list of critical instrument/appliances with mandatory or recommended vendors if any.

LICENSOR is to indicate whether an Advance Process Control Package needs to be installed in the unit. If yes, a list of recommended vendors is to be furnished.

ANNEX 11	PLOT PLAN

BIDDER shall provide preliminary Plot Plan with overall layout dimensions, covering ISBL equipment, piperacks and access roads.

BIDDER shall confirm that available space (designated for development by the OWNER) is sufficient for units construction, safe operation and maintenance (If not, the BIDDER will provide plot area requirement).

ANNEX 12	SCHEDULE

  - BDP schedule

The proposal should include schedule of BDP delivery and the issue final date.

Additionally the proposal shall include schedule of preliminary BDP’s documents issue according to the following items:

- basis of process design,

- process description,

- process flow diagrams (PFD),

- material balance,

- material selection diagram (MSD),

- preliminary P&ID,

- piping specification,

- preliminary plot plan,

- preliminary sized equipment list,

- electrical load summary.

The schedule of BDP preparation shall start from signing of the contract and includes time for all necessary activities.

BDP schedule shall include (except standard steps) also:

- BIDDER mobilization,

- KOM in OWNER’s premises (alternatively in form of videoconference),

- PFD review meeting at BIDDER’s premises or in form of videoconference

- P&ID review meeting at BIDDER’s premises or in form of videoconference,

- Time required for OWNER’s review of preliminary BDP documents (10 working days)

- Time required for OWNER’s review and acceptance of final BDP documents (15 working days).

Final and preliminary BDP delivery dates will be assessed by the OWNER.

  - Proposed Steam generation using heat pump and MVR technology basic design investment schedule

This part will present information concerning Steam generation using heat pump and MVR technology basic design implementation including BDP phase and investment execution up to Performance Tests.

Special conditions or measures connected with process implementation will be notified.

- Overall project time schedule shall include possible shortest project time execution according to experience of the BIDDER with other project of similar size and nature. It shall indicate milestones regarding long delivery items and other critical activities which may impact on the project schedule

- Special implementation schedule expected for activities under License Agreement (License documents preparation, service periods, etc.).

ANNEX 13	PERFORMANCE TEST PROCEDURE

Within this Annex 13 the BIDDER shall submit information concerning Performance Test  for Steam generation using heat pump and MVR technology basic design.

Requirements for employment as well as demand for lab analysis conducted during Performance Test of the unit will be further presented in this part.

The BIDDER shall provide parameters which will be guaranteed during Performance Tests and proposal of penalties for its non-performance.

The BIDDER shall determine the conditions which are required to obtain process guarantees and to be fulfilled by the OWNER during the Performance Test.

The BIDDER shall provide the review of the Performance Tests conditions.

Such review shall contain:

- Guaranteed parameters definitions

- Verification (methods, analyzer/sensor, range, accuracy..., etc.)

- Processing the guaranteed parameters

- Performance Tests execution

- Application/Limitation

The BIDDER shall submit guaranteed figures during Performance Test.

The detailed methods to be used in the test run shall be agreed upon in writing between BIDDER and Licensee/OWNER prior to a Performance Test.

These methods shall be in accordance with normal practice, and will include methods for measuring various process streams by calibrated measuring devices, methods for calibrating such measuring devices, methods for sampling and analyzing process streams, as well as methods for evaluating the results of the measurements and analysis. Furthermore, acceptable tolerance for all results shall be specified.

The Performance Test procedure shall consider that unit is operating under stable conditions and shall be conducted for a period of not less than 72 (seventy two) consecutive hours before the commencement of Performance Test.

ANNEX 14	SCOPE OF SUPPLIES AND SERVICES

Description of all supplies and services which are proposed to be provided under Agreements for License and Basic Design such as:

- EPC Contractor’s Documents Review,

- operators training in OWNER’s premises,

- HAZOP  participation,

- first supply and loading of the Catalyst Clause

- assistance to pre-commissioning,

- assistance to commissioning and start-up (optionally cost of supervisory services),

- Performance Tests,

- etc.

All services shall be divided into two groups: recommended and mandatory by BIDDER. For each of above mentioned services BIDDER shall provide estimation of required amount of man hours and recommended personnel.

The BIDDER shall specify the mandatory services that are required to maintain process guarantees of the Plant.

Recommended services mean all other than mandatory services.

ANNEX 15	SCOPE OF DESIGN DOCUMENTATION

The BIDDER shall provide the list of design documentation which is proposed to be delivered to the OWNER within BDP.

This item shall comply with requirements of SECTION IV BASIS OF DESIGN.

ANNEX 16	OWNER’s OBLIGATIONS (Scope of Supplies of Owner)

All supplies and services, which will be required by BIDDER to be provided by OWNER, has to be mentioned within this part. Requirements mentioned in other chapters will not be taken into account.

ANNEX 17	LICENSES, PATENTS

The BIDDER shall prove the ownership or right to grant license to intellectual property rights including, know-how.

Required documents:

- A list including any and all of the following items: registered industrial designs, patents and protective rights for utility models published pending patent applications and pending utility model applications, which are necessary for the production process implementation in the Steam generation using heat pump and MVR technology basic design, including, among others, construction, use and maintenance of the Steam generation using heat pump and MVR technology basic design, as well as manufacturing and commercialising the products and other permitted activities of the OWNER as per point b) below. The following data about each indicated right/ application are required:

- Name/title,

- Number,

- Applicant/Assignee,

- Filling date/priority date,

- Registration date/date of publication,

- The paid period of protection,

- The geographical scope of protection,

- Pending cancelation proceedings.

- A statement of the BIDDER’s ownership or access to all necessary intellectual property rights, i.e.: patented inventions, know-how, licenses, software (“IP rights”), and ability subject to terms and conditions set forth in these BIDDING DOCUMENTS, to grant a license without any limitations to OWNER to use such IP rights for the purpose of designing, engineering, construction, assembly, commissioning, completion, reconstruction, operation, maintenance, alteration, modification, extension, repair, overhaul, revamping and refurbishment of the Steam generation using heat pump and MVR technology basic design, as well as for the application, implementation and use of the MVR technology in the Steam generation using heat pump and MVR technology basic design, and for the purpose of manufacturing the products in the Steam generation using heat pump and MVR technology basic design, and to use, sell, offer for sale or otherwise commercialise, import and put on the market the products so produced in all countries of the world without any restrictions, whether temporal, quantitative or other, by itself or through third parties. Neither its fault nor the fault of its subcontractors and vendors shall result in any restrictions and limitations with respect to any applicable IP rights necessary for the purpose defined in the preceding sentence;

- Documents evidencing ownership of the IP rights  or - in case the BIDDER is not an owner of the IP rights being the subject of the license – relevant, anonymized, copy of license agreement concluded between the BIDDER and the owner of the IP rights or statement issued by the owner of the IP rights confirming that the BIDDER has the right to grant license as per point b) above;

- Confirmation of consent to the use of the confidential information of the BIDDER for the needs of conducting an FTO (freedom to operate) analysis by an IP advisor chosen by OWNER after signing by the IP advisor relevant NDA.

ANNEX 18	QUALIFICATION DATA, REFERENCES

Within this part in particular the following evidences shall be provided:

Reference lists of  licensed MVR technology project of the BIDDER where the BIDDER acted as the Licensor (Units completed in last […] years)

- Reference list of Steam generation using heat pump and MVR technology basic design licensed by the BIDDER.

Mentioned lists shall be supported by, but not limited to, the following information:

- name of plant,

- owner,

- capacity,

- process applied,

- basic operating data,

- main technological features of reference plant,

- year of completion (start-up),

- contact person,

- address/phone/fax.

- Information on the current work in hand and other contractual commitments related to MVR technology.

ANNEX 19	CAPEX ESTIMATION

The BIDDER shall provide with an estimate of the capital expenditures for the scope of Steam generation using heat pump and MVR technology basic design covered by the Basic Design Package on the basis of particular class estimation (expected minimum accuracy of such estimate is class IV of AACE standards: +30%/-30%, higher accuracy preferred), with information of Central–East Europe cost basis.

It is expected that such estimate shall include costs of:

- engineering (i.e. Basic Design, Project administration and control),

- BIDDER services required on detail design stage (review of detail design documents, etc.),

- cost of chemicals, adsorbents, absorbents, catalysts (if any),

- cost of fabrication and delivery of equipment plus associated bulk items for:

- proprietary equipment for which the BIDDER is designer and supplier,

- proprietary equipment for which the BIDDER is designer. In this case the BIDDER shall provide the relevant vendor list,

- other equipment,

the same kind of information requested above shall be provided for catalysts, absorbents, adsorbents and chemicals,

- installed cost of catalyst preparation and dosing unit (if any) shall be given separately in case equipment specifications are not given,

- procurement services,

- cost of detail engineering design documents review (if required by BIDDER),

- on-site labour and construction including civil works,

- contractor’s home office expenses and fee,

- pre-commissioning, commissioning, start-up,

- Performance Tests,

- operation till issuance of a provisional acceptance of the unit/s by the OWNER.

Additionally, a list of capital expenditures exclusions shall be provided by the BIDDER, if applicable.

ANNEX 20	NPV Data

The BIDDER shall fill-in the table attached as per Appendix X – template of table with the data to NPV model.

BIDDER shall provide data as related to product quality (guaranteed and expected) as defined in SECTION IV BASIS OF DESIGN.

The BIDDER shall provide the information for guarantee test runs, yields, unit rates consumption and other important parameters (unit wastes production, losses etc.) has to be sufficient as data for the OPEX evaluation.

ANNEX 21	MANPOWER FOR OPERATION

BIDDER is to provide an estimate of the manpower (requirement for shift and general shift operation separately) required for operation of the Steam generation using heat pump and MVR technology basic design. Indicative maintenance manpower is also to be provided. Any other manpower required shall also be indicated by the BIDDDER.

ANNEX 22	AUTHORIZED CONTRACTORS

The BIDDDER shall provide list of recommended EPC contractors in the following format:

- The list of contractors not accepted by BIDDER for further steps of the project (if any).

- The list of EPC contractors recommended by the BIDDER.

ANNEX 23	LONG DELIVERY ITEMS AND PROPRIETARY EQUIPMENT

The BIDDDER shall provide:

  - Long delivery items list – list of equipment whose delivery period is expected to be more than 12 months

  - General specification of the proprietary and mandatory equipment if any .

  - Lists of proprietary equipment and mandatory equipment  (if any). The delivery period of such equipment is also to be indicated.

Proprietary equipment shall be understood as equipment to be designed and supplied by Licensor, whereas mandatory equipment shall be understood as equipment to be ordered from suppliers indicated by Licensor.

NOTICE: Appendices basing on the original version of the Request for Proposal with completed BIDDER’s data and information in indicated slots – only comments entered in the document tracking mode will be accepted.

A proposal submitted against the above specified order may be returned for completion or may be rejected. The BIDDER may enclose additional appendices to the obligatory appendices set forth in RFP. Appendices may be enclosed to the TECHNICAL PROPOSAL, maintaining the order according to their numbering, properly marked in order to ensure fact and unobstructed reference to particular appendices.

BIDDER’s signatures

(representatives authorized to sign statements of intent)

..................................................

Date: .........................

Notice:

BIDDERS applying for the award of procurement as a CONSORTIUM must submit one “proposal” document prepared according to this template. It is signed by the lawful attorney (CONSORTIUM Leader) or by all of the BIDDERS in the CONSORTIUM. The status of representation of the BIDDDERS applying as a CONSORTIUM and the method of submitting statements in the preliminary Proposal must be expressly stated in the letter of attorney.