Table No 2

| Item No. | Technical criteria: | YES/NO (if marked YES, necessary supporting documentation must be attached; otherwise, the proposal will be withdrawn from further evaluation) |
| --- | --- | --- |
| 1 | Signed Job List. This will serve as a confirmation that all works have been included in the proposal. Note: in the absence of such signed Job List, the proposal will be withdrawn from further evaluation. |  |
| 2 | A filled-out work price table for each Work Package. The table shall contain ONLY man-hours WITHOUT PRICES. In the absence of such information, the proposal will be withdrawn from further evaluation. |  |
| 3 | Planned labor resources for each ID and for each shift. In case of failure to present such information, the proposal will be withdrawn from further evaluation. Deviation - up to 20% from OL calculations. |  |
| 4 | Work schedule prepared and signed by Contractor with indication of supply terms of materials, preparatory work terms, work execution schedule. Deadlines under the work schedule during shutdown may not exceed those provided by OL. |  |
| 5 | List of subcontractors (if any) and their labor resources planned for execution of the works. The scope of works assigned to subcontractors cannot exceed 30 per cent of the general Contractor's scope. If works assigned to subcontractors exceed 30 percent of the entire scope, the proposal will be withdrawn from further evaluation. |  |
| 6 | List of own/rented hydraulic and/or pneumatic tools, including their technical characteristics and quantities, suitable for the intended works. |  |
| 7 | List of own/rented heat treatment equipment (with technical characteristics and quantities) suitable for the intended works, with the qualified personnel available (providing qualification supporting documents). |  |
| 8 | List of company’ welders working under employment contracts (≥3) and information on their qualifications, documents confirming welding qualification in accordance with EN287 or EN287+PED 97/23EC, welding processes 141 and 111, for steel groups as required for works under package M1-C-13_FU, for pipes with diameter from 80 mm, 500 mm and 1000 mm, wall thickness from 8 mm to 12 mm. |  |
| 9 | A list of company welding procedure qualification records (WPQR): process 141 and 111, for steel groups as required for works under package M1-C-13_FU, for pipes with diameter from 80 mm, 500 mm and 1000 mm, wall thickness from 8 mm to 12 mm. . |  |