Agreement

NO. [●]

FOR THE DEVELOPMENT OF THE INFORMATION SYSTEM

OpenLink ENDUR

(hereinafter the ”Agreement”)

Concluded on the date of affixing the last qualified electronic signature, as referred to in Article 781 of the Civil Code, by the person authorised to represent the Party signing last, between:

ORLEN spółka akcyjna with its registered office in Płock at ul. Chemików 7, 09-411 Płock, entered in the Register of Entrepreneurs of the National Court Register under KRS No.: 0000028860, the registration documentation of which is kept by the District Court for Łódź-Śródmieście in Łódź, XX Commercial Division of the National Court Register, Tax ID No. (NIP): 7740001454, Statistical ID No. (REGON): 610188201, BDO: 000007103, with share capital in the amount of PLN 1,451,177,561.25, paid up in full,

hereinafter referred to as the “Ordering Party” or “ORLEN S.A.”,

represented by:

1.	[●] - [●],

2.	[●] - [●]

and

[•] with its registered office in [•] at [address], [postal code] [place], entered in the Register of Entrepreneurs of the National Court Register under KRS No.: [•], the registration documentation of which is kept by the District Court for [•], [•] Commercial Division of the National Court Register, Tax ID No. (NIP): [•], Statistical ID No. (REGON): [•], with share capital in the amount of PLN [•], paid up in [•],

hereinafter referred to as the “Contractor”,

represented by:

- [●] - [●],

- [●] - [●],

- in accordance with the information corresponding to the excerpt from the Register of Entrepreneurs of the National Court Register and the relevant power of attorney (if applicable) constituting Appendix No. 13 to the Agreement

hereinafter jointly referred to as the “Parties” or individually as a “Party”.

TABLE OF CONTENTS

1.	Definitions.	3

2.	Subject of the Agreement	5

3.	GENERAL PRINCIPLES GOVERNING THE PERFORMANCE OF THE AGREEMENT	6

4.	COMMUNICATION	8

5.	MANAGEMENT OF SPECIALISTS AND SUBCONTRACTORS	9

6.	SERVICES	11

7.	Location of Service Provision	13

8.	CONFIRMATION OF THE PERFORMANCE OF SERVICES	13

9.	INTELLECTUAL PROPERTY RIGHTS	13

10.	Remuneration and Payment Terms	13

11.	Liability OF THE PARTIES	14

12.	AGREEMENT TERM, AGREEMENT Termination	15

13.	TERMINATION OF SERVICE ORDERS	17

14.	WITHDRAWAL FROM DEVELOPMENT ORDERS	18

15.	Force Majeure	21

16.	Final Provisions	22

# Definitions.

## The following terms used in the Agreement, including Orders, regardless of tense and number, shall have the meanings indicated in the table below.

## Capitalized terms in the Appendices to the Agreement (hereinafter referred to as the "Appendices") shall be given a meaning by the Parties in accordance with the definitions indicated in the Agreement, unless the Appendix explicitly defines the term otherwise.

| TERM | DEFINITION |
| --- | --- |
| Acceptance | confirmation by the Ordering Party of the due performance of the Agreement: (i) with respect to the respective Development Order. The appropriate Acceptance Protocol shall be a proof of Acceptance. The terms and conditions of Acceptance are set forth in Appendix No. 3 [Confirmation of Performance of Services and Document Templates]. |
| Acceptance Protocol | a document constituting the confirmation of an Acceptance, prepared by the Ordering Party in accordance with Appendix No. 3 [Confirmation of Performance of Services and Document Templates]. |
| Approval | confirmation by the Ordering Party of the due performance of the Agreement: (i) with respect to the respective Service Order and (ii) in accordance with the Agreement. The appropriate Approval Protocol shall be a proof of Approval. The terms and condition of Approval are set forth in Appendix No. 3 [Confirmation of Performance of Services and Document Templates]. |
| Approval Protocol | a document constituting the confirmation of an Approval, prepared by the Ordering Party in accordance with Appendix No. 3 [Confirmation of Performance of Services and Document Templates]. |
| Agreement Coordinator | a person designated by a Party for day-to-day contacts with the other Party, supervision of the execution of the Agreement and other activities specified in the Agreement. |
| Business Day | a day from Monday to Friday, excluding public holidays in Poland and the United Kingdom. |
| Civil Code | the Polish Act of 23 April 1964 – the Civil Code. |
| Contractor's Personnel | natural persons delegated by the Contractor for activities related to the execution of the Agreement, employed by the Contractor under an employment contract or other civil law contract, including natural persons running a sole proprietorship, permanently cooperating with the Contractor. |
| Data | any information processed within the System or that can be accessed through the System. |
| Development Order | an executive agreement on Services entered into by the Parties in accordance with the procedure set forth in the Agreement, the subject of which is the Contractor's performance of a work within the meaning of Article 627 of the Civil Code, in particular in the form of a Modification designated in this Order or the Documentation pertaining to such Modification. |
| Documentation | all documentation relating to any results of the Contractor's work that will be created or provided to the Ordering Party in the performance of the Agreement. The requirements for Documentation are set forth in Appendix No. 8 [Documentation]. |
| Man-Day | eight hours of work of a Specialist (1 hour is 60 minutes). |
| Modification | computer software, including configuration scripts, developed or provided by the Contractor under Development Orders. |
| Order | Development Order and Service Order jointly. |
| ORLEN Group / ORLEN CG (Capital Group) | The Ordering Party and its subsidiaries of any level and entities affiliated with the Ordering Party, regardless of the location of such entities, whereby a subsidiary (respectively: affiliated entity) shall mean any entity that, according to at least one of the following laws, is a company/entity/subsidiary of the Ordering Party (respectively: a company/entity affiliated with the Ordering Party): the Act of September 15, 2000, Code of Commercial Companies; the Act of July 29, 2005 on Public Offering and Conditions for Introducing Financial Instruments to an Organized Trading System and on Public Companies; and the Act of September 29, 1994 on Accounting. |
| Remuneration | the remuneration due to the Contractor, which includes the remuneration for the performance of the Services performed under the respective Order. |
| Service Order | an executive agreement on Services entered into by the Parties in accordance with the procedure set forth in the Agreement, the subject of which is the Contractor's performance of services not resulting in creation of a work within the meaning of Article 627 of the Civil Code. |
| Services | any services provided by the Contractor to the Ordering Party, involving providing Modifications, as well as to providing other services described in the Agreement to support the Ordering Party's use of the System. Services are provided on the basis of Orders and Assignments. |
| Source Code | a set of files containing uncompiled software code provided or developed by the Contractor under the Agreement, written in the programming language resulting from the adopted solution technology and in the human-readable form normally used to allow modifications (including also comments and procedural code such as scripts in the work description language and scripts to control compilation and installation), as well as the Documentation necessary for the use of such Source Code. The requirements for Source Code are set forth in Appendix No. 9 [Source Code]. |
| Specialist | a member of the Contractor’s Personnel or a member of a Subcontractor’s personnel indicated in Appendix No. 1 [List of Specialists], performing Services according to the Agreement, including Orders, on behalf of the Vendor. |
| Subcontractor | any person (entity) not belonging to the Contractor's Personnel, to whom the Contractor entrusts the performance of some of its obligations under the Agreement. |
| System | the OpenLink ENDUR system with associated additional tools and integration components, OpenLink ENDUR, version (Tag): VI1 0 1 12262012, Oracle Database 11g Enterprise Edition Release 11.2.0.2.0 - 64-bit, any subsequent versions, updates, upgrades or patches or modifications thereof, as well as any elements delivered by the Contractor to the Ordering Party in the course of the performance of the Agreement or any Orders. |
| Work | all works within the meaning of the Act of February 4, 1994 on Copyright and Related Rights, delivered or performed by the Contractor in the performance of the Agreement, including Orders. |

# Subject of the Agreement

## The subject of the Agreement is:

### the establishment of a procedure governing the provision of Services by the Contractor to the Ordering Party,

### the establishment of a procedure for entering into, and the terms governing the performance of, Orders,

### the determination of the terms of transfer of the author's economic rights to the Works and of the exclusive right to authorize the exercise of the author's derivative rights to works deriving from the Works (i.e., to dispose of and use such derivative works) under the terms and conditions specified in Chapter 8 of the Agreement,

### the performance of such other obligations of the Contractor as are described in this Agreement.

## The Parties agree that the following rules of precedence shall govern the interpretation of the rights and obligations of the Parties arising under this Agreement and Orders:

### in the event of any inconsistency between the provisions of this Agreement and the provisions of the relevant Appendices, the provisions of this Agreement shall prevail for the purposes of construing the intentions of the Parties,

### in the event of any inconsistency between the provisions of this Agreement and the provisions of the relevant Orders, the provisions of such Orders shall prevail for the purposes of construing the intentions of the Parties, provided that such provisions have been agreed upon within the scope and in accordance with the procedure set out in this Agreement, and subject to Section 2.3 below.

## Notwithstanding the content of any Order, any provisions of such Order that are inconsistent with this Agreement in respect of:

### intellectual property rights, including copyrights in the Works,

### the principles and scope of the Parties' liability for damages,

### payment terms for the Remuneration,

### the rules concerning the Ordering Party's internal regulations,

### the rules governing the imposition and amount of agreed contractual penalties

## shall be of no legal effect, and the relevant provisions of this Agreement shall apply in lieu thereof.

# GENERAL PRINCIPLES GOVERNING THE PERFORMANCE OF THE AGREEMENT

## The Contractor confirms that it is a professional entity providing the services aligned with the ones described in this Agreement, and possesses the resources, tools, knowledge, personnel and experience necessary to perform the Services properly and on time.

## The Contractor further states that it has experience in providing services of the same type as those covered by the Agreement.

## The Contractor undertakes to perform the subject matter of this Agreement with due professional diligence expected of leading IT industry firms, having regard to international standards of professional project management in relation to IT systems, and applying the full extent of its knowledge and experience.

## The Contractor represents and warrants that:

### it holds all requisite authorizations (including intellectual property rights) to enter into and duly perform the Agreement,

### entering into and performing the Agreement does not require any further consent from the Contractor's corporate bodies or third parties, including, in particular, the software manufacturer,

### entering into and performing the Agreement by the Contractor does not violate any applicable law, infringe the rights of any third party, or materially hinder the performance of any obligation assumed by the Contractor,

### it is not subject to insolvency proceedings, and no grounds exist for the filing of an insolvency petition in respect of the Contractor.

## The Contractor warrants that the deliverables produced in the course of the Services shall comply with the legal requirements communicated or identified by the Ordering Party (where such communication or identification has been made). If the applicable legal requirements are amended during the performance of the Services, the Contractor shall, at the Ordering Party's request, carry out such adaptation works as may be necessary – the performance of such adaptation works shall be subject to additional remuneration, to be agreed between the Parties on a case-by-case basis.

## The conclusion of this Agreement shall not exclude the possibility for the Contractor or entities from the Contractor’s capital group to provide services identical or similar to the services covered by this Agreement to other entities, including entities operating in the industry in which the Ordering Party conducts its business.

## The Contractor undertakes to perform this Agreement, including any Orders, in a manner that does not cause the cessation of, or disruption to, the operation of any other IT systems of the Ordering Party, and undertakes not to cause any disruption to, or cessation of, the Ordering Party's ongoing business processes, to the extent that such cessation of or disruption to the Ordering Party's IT infrastructure or business processes was reasonably foreseeable by the Contractor, acting with the standard of diligence required under this Agreement.

## Where the performance of the Contractor's obligations under this Agreement, including under any Orders, requires the shutdown or restricted use of any other IT components of the Ordering Party (e.g., another IT system), the Contractor undertakes to minimize the period during which the operation of such components must be shut down or restricted. Any such shutdowns of the Ordering Party's components shall be agreed in advance between the Parties' Agreement Coordinators.

## The Contractor undertakes, in the performance of the Agreement, including any Orders, to comply with the rules regarding:

### external communications,

### protection of Business Secrets,

### the sanction policy,

### anti-corruption

## as specified in Appendix No. 6 [Ordering Party’s Regulations].

## The Ordering Party undertakes to cooperate with the Contractor in the performance of this Agreement, including any Orders; provided, however, that unless expressly stipulated otherwise in this Agreement, the relevant Order, or a joint decision of the Agreement Coordinators, the Contractor shall procure all resources, including in particular tools, means of communication and software, necessary for the performance of this Agreement, including any Orders, unless a given activity is clearly an obligation of the Ordering Party.

## The Contractor undertakes to comply, in the performance of this Agreement, including any Orders, with the ICT security rules set out in Appendix No. 7 [IT Security Rules], in particular where works are carried out on the basis of remote access. All costs associated with providing, on the Contractor's side, the tools necessary to carry out works on the basis of remote access shall be borne by the Contractor.

## The rules governing the use of computer software distributed under open-source license terms (hereinafter: the “Open Source Software”) in the performance of this Agreement, including any Orders, are set out in Appendix No. 10 [Open Source Software].

## In the performance of the Agreement, including Orders, the Parties undertake to comply with the rules governing the processing of personal data set out in Appendix No. 11 [PPDO].

# COMMUNICATION

## The Parties hereby appoint the following Agreement Coordinators:

### on behalf of the Ordering Party – [name and surname], [telephone], [e-mail],

### on behalf of the Contractor – [name and surname], [telephone], [e-mail].

## The Agreement Coordinators shall have the following competences:

### ongoing supervision of the performance of this Agreement,

### day-to-day communication under this Agreement,

### receipt of correspondence and declarations made by the Agreement Coordinator of the other Party in the cases specified in this Agreement,

### taking decisions regarding changes to the schedule for the performance of Orders that do not affect the deadline for submitting a Development Order for Acceptance or a Service Order for Approval (any such change shall not require the execution of a formal amendment to this Agreement or to the relevant Order in order to be valid),

### such other activities as are specified in this Agreement.

## The Agreement Coordinators shall take decisions regarding the performance of this Agreement, including decisions concerning changes to the schedule for the performance of Orders unanimously.

## For the avoidance of doubt, the Parties confirm that the Agreement Coordinators shall not be authorized to incur financial obligations or to submit declarations of intent on behalf of the Ordering Party or the Contractor, respectively, resulting in amendments to the provisions of the Agreement, the termination of this Agreement or the dissolution thereof, or resulting in the withdrawal from or termination of Orders or the dissolution thereof, unless expressly stated otherwise in the Agreement.

## An Agreement Coordinator may grant a power of attorney to another person to exercise the competences reserved to that Agreement Coordinator. The Agreement Coordinator shall notify the Agreement Coordinator of the other Party of the granting of any such power of attorney and of its scope, in writing or by e-mail sent to the address of the Agreement Coordinator of the other Party.

## Day-to-day communication between the Agreement Coordinators may be conducted by e-mail sent to the addresses of the Agreement Coordinators.

## Each Party shall be entitled to replace its Agreement Coordinator, provided that any such replacement shall take effect upon notification thereof by e-mail sent to the address of the Agreement Coordinator of the other Party.

## For the avoidance of doubt, the Parties acknowledge that a change of an Agreement Coordinator shall not require the execution of a separate written amendment to the Agreement in order to be valid.

## All communication under this Agreement shall be conducted in English or Polish. All Orders and all Modifications, including Documentation, performed or prepared under this Agreement shall be in English or Polish.

# MANAGEMENT OF SPECIALISTS AND SUBCONTRACTORS

## [Specialists]

## The Contractor shall perform this Agreement, including any Orders, exclusively with the participation of Specialists. The personnel composition of the team of Specialists assigned by the Contractor to provide Services for the Ordering Party is listed in Appendix No. 1 [List of Specialists].

## The Contractor represents that it has at its disposal Specialists possessing the requisite knowledge and qualifications necessary for the proper performance of this Agreement, including any Orders, and in particular that it has at its disposal Specialists with all professional competency profiles necessary for the performance of this Agreement, including any Orders.

## The Contractor undertakes to maintain a stable composition of the Specialists. Any change to the personnel composition of the team listed in Appendix No. 1 [List of Specialists] requires the Ordering Party's prior consent given in writing or by e-mail sent to the address of the Contractor’s Agreement Coordinator each time.

## Where justified by the timing of Orders, the Contractor shall present to the Ordering Party in due course a holiday plan for Specialists involved in the performance of the relevant Order, and during any illness or holiday of such a Specialist exceeding 5 days, the Contractor will appoint a substitute from among the Specialists with qualifications at least equivalent to those of the absent Specialist.

## In the event that a Specialist does not possess sufficient qualifications, neglects the provision of Services or breaches the law or the terms of this Agreement, including any Order, the Ordering Party shall be entitled to request the Contractor to remove such a Specialist from the performance of this Agreement, including any Orders. Any such request shall be made by the Ordering Party's Agreement Coordinator to the Contractor's Agreement Coordinator. Within 7 calendar days of receipt of such request, the Contractor's Agreement Coordinator shall submit to the Ordering Party's Agreement Coordinator, for approval, a proposed replacement for such person. The Ordering Party's Agreement Coordinator shall, within 3 Business Days, either approve or reject the proposed new Specialist. No rejection shall be made without reasonable grounds. If the new Specialist is not approved in the first instance, the above procedure shall be repeated, and it shall be at the discretion of the Ordering Party's Agreement Coordinator whether the relevant Specialist may continue to perform this Agreement, including any Orders, or is to be removed from the performance of this Agreement, including any Orders, notwithstanding the absence of a replacement.

## For the avoidance of doubt, the Parties agree that in each case of a replacement of a Specialist during the performance of this Agreement, the costs of any training required for the new Specialist shall be borne exclusively by the Contractor.

## For the avoidance of doubt, the Parties acknowledge that a replacement of a Specialist assigned to the performance of this Agreement and the resulting need to update Appendix No. 1 [List of Specialists] shall not require the execution of a separate written amendment in order to be valid.

## If Services are performed on the Ordering Party's premises (at Ordering Party locations), the Contractor is obliged to fully insure the Specialists for the period of Service provision. The Contractor assumes all risk and any potential consequences and claims, and shall indemnify the Ordering Party against any liability related to:

### accidents involving Specialists occurring during the provision of Services,

### damages and losses caused by Specialists suffered by third parties,

### damage or destruction of tools and other equipment owned or used by the Ordering Party or its personnel

## the above does not apply to incidents caused by the Ordering Party's willful misconduct.

## The Contractor is obliged and bears responsibility for completing all formalities, notifying relevant administrative authorities, obtaining all necessary permits, and settling all tax liabilities and social insurance contributions related to employing the Contractor's Personnel to provide Services on the Ordering Party's premises, if such form of Service provision is agreed with the Ordering Party.

## Specialists are required to comply with all regulations in force on the Ordering Party's premises.

[Subcontractors]

## In the course of the performance of this Agreement, including any Orders, the Contractor shall be entitled to subcontract the performance of works under this Agreement, including any Orders, to Subcontractors, subject to the following conditions:

### the engagement of a Subcontractor shall be permitted only with the prior consent of the Ordering Party's Agreement Coordinator, given in writing or by e-mail sent to the address of the Contractor's Agreement Coordinator, failing which such consent shall be invalid. Any personnel of a Subcontractor to be engaged as Specialists shall be subject to the same prior consent requirement for any change to the personnel composition of the team listed in Appendix No. 1 [List of Specialists], set out in Section 5.3 above,

### in each case of engagement of a Subcontractor, irrespective of whether the consent of the Ordering Party's Agreement Coordinator has been obtained, the Contractor shall bear full responsibility for the performance of obligations by, and for any damage caused by, the Subcontractor in the course of or in connection with the performance of this Agreement, including any Orders, as if such acts or omissions were those of the Contractor itself,

### when engaging a Subcontractor, the Contractor shall impose on such Subcontractor the obligation to comply with all rules, requirements and obligations set out in this Agreement, including in any Orders, to the extent applicable to the scope of works of the relevant Subcontractor, while remaining a guarantor of the performance and observance thereof by the Subcontractor.

## The Ordering Party hereby consents to the engagement of the Subcontractors listed in Appendix No. 1 [List of Specialists] for the purposes of the performance of this Agreement, including any Orders.

## In the event that a Subcontractor intends to conclude an agreement with a further subcontractor, the consent of both the Ordering Party and the Contractor shall be required, and the provisions of Section 5.11 above shall apply mutatis mutandis.

# SERVICES

## The purpose of the Services is to provide the Ordering Party with Modifications, as well as to ensure the provision of other services described in this Agreement that support the Ordering Party's use of the System.

## The Services shall include, in particular:

### analyzing the Ordering Party's needs in respect of future Modifications,

### designing, developing and delivering Modifications,

### carrying out development works other than those referred to above, including in the area of parameterization and configuration of the System,

### preparing or delivering Documentation,

### ensuring that the results of the Services comply with the generally applicable laws of the Republic of Poland, in accordance with Section 3.5 above,

### such other services as the Ordering Party may select, as specified in the relevant Order.

## All work products produced or delivered by the Contractor in the course of the Services, in particular Modifications, shall include appropriate Documentation, the scope of which shall be determined in each case in the relevant Order.

## The Ordering Party may order the performance of Services, by way of arrangements agreed between the Agreement Coordinators, made in the form of e-mail correspondence exchanged between the Agreement Coordinators. Each Order shall specify: (i) the subject matter of the Order including a description of the requirements and/or the planned Modification to be implemented in the System (if applicable) and the persons responsible for coordinating its performance on behalf of each Party; (ii) the scope of the Documentation to be delivered under the Order; (iii) the estimated workload required to perform the described products and services, broken down by the working time allocated to tasks performed by individual competency profiles of Specialists of the Contractor; (iv) the Remuneration for the Services or – in the case of Orders performed on a T&M basis – the maximum value of the Remuneration for the Services; (v) a description of the scope of cooperation required from the Ordering Party, in relation to the performance of the Order, sufficient for the proper performance of the subject matter of the Order – in the case of a Development Order, where such cooperation is objectively necessary for the performance of that Order; (vi) the deadline for submitting the Development Order for Acceptance or – in the case of a Service Order –  the deadline for submitting the Order for Approval; (vii) a schedule for the performance of the Order (it is assumed that the commencement date shall not be later than 14 calendar days from the submission of the Order by the Ordering Party); and (viii) where applicable, an indication whether the delivery of the Source Code of the Works constituting computer programs developed in the course of the performance of the Order is required and, if so, the form of such delivery. Without prejudice to the provision set out in the preceding sentence, each Order shall, within 14 days of its conclusion, be confirmed by the Agreement Coordinators of the Parties in writing under pain of invalidity, in accordance with the template set out in Appendix No. 3 [Confirmation of Performance of Services and Document Templates].

## The Parties hereby declare that they exclude, as between themselves and in relation to this Agreement, the application of Articles 68, 681, 682 and 69 of the Civil Code.

## For the avoidance of doubt, the Parties confirm that this Agreement the Contractor has no claim under the Agreement to enter into any Order (the Ordering Party is not obligated to enter into Orders).

# Location of Service Provision

## The Contractor's works under this Agreement, including any Orders, shall be performed on the basis of remote access (OFF‑SITE) or, at the Ordering Party’s request, at locations designated by the Ordering Party (ON‑SITE).

## For the purpose of differentiating the Remuneration for the Contractor’s work depending on the location where the tasks are performed, the Agreement establishes two types of rates to be applied respectively to work performed on the basis of remote access (OFF‑SITE) and at the locations designated by the Ordering Party (ON‑SITE).

## The base rates for the valuation of work under Orders shall be the OFF‑SITE rates. The justification for performing Services at the Ordering Party’s location and the related application of ON‑SITE rates must each time be agreed upon and confirmed by the Ordering Party at the stage of agreeing the terms of execution of the Service Order.

# CONFIRMATION OF THE PERFORMANCE OF SERVICES

## Procedures for confirming the proper performance of the Services are set forth in Appendix No. 3 [Confirmation of Performance of Services and Document Templates].

# INTELLECTUAL PROPERTY RIGHTS

## The Contractor, in exchange for the remuneration described in the Agreement, shall transfer to the Ordering Party the author’s economic rights to the Works, and shall make other dispositions of intellectual property under the terms and conditions set forth in Appendix No. 5 [Intellectual Property Rights].

## [Source Code]

## Where the relevant Order provides for the delivery of the Source Code, the Acceptance of such Order shall in each case be conditional upon the Contractor's delivery to the Ordering Party of the Source Code of the Works constituting computer programs developed in the course of the performance of such Order, meeting the requirements set out in Appendix No. 9 [Source Code]. The Source Code shall be delivered in the form specified in the relevant Order.

# Remuneration and Payment Terms

## For the performance of the Agreement, including Orders, the Ordering Party shall pay the Contractor the Remuneration specified in Appendix No. 2 [Remuneration and Payment Terms], on the terms described in this Appendix.

## The remuneration referred to above will include, in particular, remuneration for:

    - the transfer of the author’s economic rights to the Works to the Ordering Party; and

    - the transfer of the exclusive right to authorize the exercise of the author’s derivative rights to the works deriving from the Works

- in all fields of exploitation indicated in Appendix No. 5 [Intellectual Property Rights].

## Acting on the basis of Article 4c of the Act of March 8, 2013 on Counteracting Excessive Delays in Commercial Transactions, the Ordering Party declares that it has the status of a large entrepreneur.

# Liability OF THE PARTIES

## [General Provisions]

## The Contractor shall be liable for the non‑performance or improper performance of the Agreement through payment of contractual penalties or based on the provisions of generally applicable law.

## Except as otherwise provided in the Agreement, the total aggregate liability of each Party for damages caused to the other Party in connection with this Agreement shall be limited to an amount equal to 100% of the maximum annual remuneration of the Contractor, as specified in Section 2.8 of Appendix No. 2 [Remuneration and payment terms], in respect of all events giving rise to claims that occurred in that year of the Agreement’s term.

## Any limitations of the Contractor's liability, including in particular those set forth in section 11.2 above, shall not apply to:

### damages caused intentionally or through gross negligence,

### damages resulting from the Contractor's breach of any obligation set forth in Appendix No. 6 [Ordering Party’s Regulations],

### damages resulting from the Contractor's violation of the obligations set forth in Appendix No. 7 [IT Security Rules],

### damages resulting from the Contractor's violation of any rule on the protection or processing of personal data under the law, the Agreement, or the agreement on entrusting the processing of personal data entered into by the Parties,

### damages resulting from legal defects in the delivered Works or individual elements thereof, and in particular in connection with third-party claims raised in connection with infringement by the Ordering Party or ORLEN Group entities of their intellectual property rights.

## [Contractual penalties – general provisions]

## Contractual penalties are independent of each other and are due in full, even if more than one contractual penalty is charged due to one event.

## The contractual penalties provided for in the Agreement shall be payable within 14 days from the date of service of a written demand for payment to the Contractor.

## Charging the Contractor contractual penalties does not exclude the Ordering Party’s right to claim damages on a general basis, up to the full amount of the damages suffered. The above rule applies to all contractual penalties reserved in the Agreement for the benefit of the Ordering Party.

## [Contractual penalties – grounds]

## The Ordering Party shall be entitled to impose contractual penalties on the Contractor in the event of:

### the Contractor’s default in submitting a properly performed Development Order for Acceptance by the deadline resulting in each case from such Order – in the amount of [#]% (in words: [#] per cent) of the Remuneration for the Services performed under such Order for each commenced day of default (in the case of an Order performed on a T&M basis, the contractual penalty shall be calculated on the basis of the maximum value of the Remuneration for the Services performed under such Order, as specified in such Order),

### The Contractor’s default in submitting a properly performed Service Order for Approval by the deadline resulting in each case from such Order – in the amount of [#]% (in words: [#] per cent) of the Remuneration for Services performed under such Order for each commenced day of default (in the case of an Order performed on a T&M basis, the contractual penalty shall be calculated on the basis of the maximum value of the Remuneration for the Services performed under such Order, as specified in such Order),

### engaging a Subcontractor in the execution of the Agreement without the consent of the Ordering Party – in the amount of PLN [#] (in words: [#] zlotys) for each case of violation,

### termination of this Agreement by the Ordering Party for cause on the grounds specified in Section 12.3 below – in the amount of [#]% (in words: [#] per cent) of the sum of the Remuneration for the Services performed under Orders entered into during the last 12 months of the term of this Agreement (in the case of Orders performed on a T&M basis, the contractual penalty shall be calculated on the basis of the maximum value of the Remuneration for the Services performed under such Orders, as specified in such Orders),

### such other cases as are specified in this Agreement or in the Appendices.

# AGREEMENT TERM, AGREEMENT Termination

## [Term]

## This Agreement is concluded for the period from the date of its execution until the end of the year 2026.

## If neither Party notifies the other Party, in writing (failing which such notification shall be invalid), no later than 2 months before the expiry of the initial term of this Agreement, of its intention not to extend the term of this Agreement, this Agreement shall be automatically extended for a further 12-month period. Upon the  expiry of each such 12-month period, this Agreement shall be further extended for successive 12-month periods unless either Party notifies the other Party, in writing (failing which such notification shall be invalid), no later than 3 months before the expiry of the then-current 12-month period, of its intention not to extend the term of this Agreement.

## [Termination of the Agreement by the Ordering Party]

## The Ordering Party may terminate the Agreement, in whole or in part, for cause, with immediate effect. Cause justifying termination of the Agreement by the Ordering Party shall be deemed to include, in particular, the occurrence of any of the following:

### the aggregate amount of contractual penalties imposed by the Ordering Party, in connection with the non-performance or improper performance of the Agreement, has exceeded PLN [#] (in words: [#]),

### the Contractor has breached any rule governing the protection or processing of personal data arising from applicable law, this Agreement or a personal data processing agreement entered into by the Parties,

### the delay in the Contractor’s submission of a properly executed Development Order for Acceptance or Service Order for Approval by a total of 30 (in words: thirty) days or more,

### the Contractor has breached any obligation set out in Appendix No. 6 [Ordering Party’s Regulations],

### the Contractor has breached any IT security rule,

### The Contractor delivered to the Ordering Party a Work affected by a legal defect.

## The Ordering Party may terminate the Agreement, in whole or in part, without cause and without incurring any liability therefor, by giving 3 months' notice, effective at the end of the calendar month.

## [Termination of the Agreement by the Contractor]

## The Contractor may terminate the Agreement, without cause, by giving 3 months' notice, effective at the end of the calendar month.

## The Ordering Party may terminate the Agreement, with 3 months’ notice, effective at the end of the calendar month, for good cause. Good cause justifying the Contractor’s termination of the Agreement shall be understood to be solely the situation where the Ordering Party delays in payment of the Remuneration for Services by at least 30 (in words: thirty) days (excluding the situation where the non-payment is due to the Ordering Party's submission of a statement on deduction of contractual penalties from such remuneration), provided that the Contractor has first summoned the Ordering Party, in writing under pain of nullity, to pay the aforementioned remuneration and has set an appropriate deadline for this purpose, not shorter than 30 (in words: thirty) days, after the ineffective expiration of this deadline.

## [Termination of the Agreement - general provisions]

## A statement of termination of the Agreement by either Party shall be in writing under pain of nullity.

## In the event of termination of the Agreement by either Party, on any grounds, any Orders then in progress shall continue to be performed, unless:

### in the case of termination by the Ordering Party – the Ordering Party determines otherwise in its notice of termination of this Agreement,

### in the case of termination by the Contractor – the Ordering Party determines otherwise within [#] of the Contractor's delivery of the notice of termination of this Agreement

## which shall be deemed by the Parties to constitute a withdrawal by the Ordering Party from the Development Orders (Section 14.3 shall apply mutatis mutandis) or a termination by the Ordering Party of the Service Orders with immediate effect (Section 13.7 shall apply mutatis mutandis).

# TERMINATION OF SERVICE ORDERS

## [Termination of Service Orders by the Ordering Party]

## The Ordering Party may terminate a Service Order, in whole or in part, for cause with immediate effect. Cause justifying the termination of a Service Order by the Ordering Party shall be deemed to include, in particular, the occurrence of any of the following:

### the aggregate amount of contractual penalties imposed by the Ordering Party in connection with the non-performance or improper performance of the Service Order has exceeded PLN [#] (in words: [#]),

### the Contractor has breached any rule governing the protection or processing of personal data arising from applicable law, this Agreement or a personal data processing agreement entered into by the Parties,

### the Contractor’s default in submitting a properly performed Service Order for Approval exceeding [#] days or exceeding [#]% of the performance period for the relevant Order,

### the Contractor has breached any obligation set out in Apeendix No. 6 [Ordering Party's Regulations],

### the Contractor has breached any IT security rule,

### the Contractor has delivered to the Ordering Party, in the course of the performance of a Service Order, a Work affected by a legal defect.

## [Termination of Service Orders by the Contractor]

## The Contractor may terminate a Service Order, in whole or in part, only for cause, by giving [#]-months’ / [#]-weeks’ notice, effective at the end of the calendar month / calendar week.

## Cause justifying the termination of a Service Order by the Contractor shall mean a delay by the Ordering Party in the payment of the Remuneration for the relevant Service Order of at least 30 days (excluding any case where the non-payment results from the Ordering Party's declaration of set-off of a contractual penalty against such Remuneration), provided that the Contractor has first issued a written demand to the Ordering Party for the payment of such Remuneration (failing which such demand shall be invalid), setting a reasonable deadline for such payment of not less than 30 days, and such deadline has expired without payment being made.

## Cause shall also be deemed to include a failure by the Ordering Party to cooperate (where such cooperation is required under the relevant Service Order) to the extent necessary for the performance of such Service Order, provided that the Contractor has first issued a written demand to the Ordering Party (failing which such demand shall be invalid) to provide such cooperation, specifying the nature of the failure to cooperate, the extent to which such failure prevents the completion of the relevant Service Order, and the actions required from the Ordering Party, and setting a reasonable deadline for such actions of not less than 30 days. If such deadline expires without the Ordering Party having provided the required cooperation, the Contractor shall set a further deadline, in writing (failing which such notice shall be invalid), of not less than 30 days, with a notice that upon its expiry the Contractor shall be entitled to terminate the Service Order.

## [Termination of Service Orders – general terms]

## A statement of termination of any Service Order by either Party shall be in writing under pain of nullity.

## In each case of termination of a Service Order:

### the Ordering Party shall pay the Contractor the Remuneration for all works performed up to the date of termination of the Service Order for which the Remuneration has not yet been paid; the amount of the Remuneration shall be determined on the basis of the remuneration described in the Service Order, and where this is insufficient (e.g., in the case of uncompleted elements) – proportionately to the labor input required to perform such works;

### the Ordering Party shall retain or acquire the rights to all retained results of the Contractor's works in accordance with Chapter 8 of this Agreement – in the case of results constituting Works.

# WITHDRAWAL FROM DEVELOPMENT ORDERS

## [Withdrawal from Development Orders by the Contractor]

## If the Ordering Party refuses to cooperate as required under the provisions of a given Development Order (where such Development Order requires such cooperation) and such cooperation is necessary for the performance of that Development Order, the Contractor may withdraw from such Development Order, provided that the Contractor has first issued a written demand to the Ordering Party (failing which such demand shall be invalid) to provide such cooperation, specifying the nature of the failure to cooperate, the extent to which such failure prevents the completion of the relevant Development Order, and the actions required from the Ordering Party, and setting a reasonable deadline for such actions of not less than 30 days. If such deadline expires without the Ordering Party having provided the required cooperation, the Contractor shall set a further deadline, in writing (failing which such notice shall be invalid), of not less than 30 days, with a notice that upon its expiry the Contractor shall be entitled to withdraw from the Development Order. Upon the expiry of such further deadline, the Contractor shall be entitled to withdraw from the relevant Development Order. This clause constitutes a modification of Article 640 of the Civil Code to the fullest extent permitted by law.

## If, with respect to the Remuneration for Services, which includes the remuneration for the performance of a given Development Order – the Ordering Party is in default exceeding 30 days in the payment of outstanding invoices for the Services, the Contractor shall issue a written demand to the Ordering Party (failing which such demand shall be ineffective) for the payment of the outstanding amounts, setting a deadline of not less than 30 days from the date of receipt of such demand. Upon the expiry of such deadline, the Contractor shall be entitled to withdraw from the relevant Development Order. It is the intention of the Parties that this clause constitutes a modification of the provisions of the Civil Code governing withdrawal from a contract in the event of delay by the debtor, to the fullest extent permitted by generally applicable law.

## [Withdrawal from Development Orders by the Ordering Party]

## The Ordering Party shall be entitled to withdraw from a Development Order for reasons attributable to the Contractor (contractual right of withdrawal) in the event of:

### the Contractor’s default in submitting a properly performed Development Order for Acceptance by at least [#] (in words: [#]) days or exceeding [#] % of the performance period for the relevant Development Order,

### the aggregate amount of contractual penalties imposed by the Ordering Party in connection with the non-performance or improper performance of the Development Order has exceeded PLN [#],

### the Contractor has delivered to the Ordering Party, in the course of the performance of a Development Order, a Work affected by a legal defect,

### the Contractor has breached any obligation set out in Apeendix No. 6 [Ordering Party's Regulations],

### the Contractor has breached any IT security rule,

### the Contractor has breached any rule governing the protection or processing of personal data arising from applicable law, this Agreement or a personal data processing agreement entered into by the Parties.

## [Effects of withdrawal from a Development Order]

## In the event of withdrawal from an entire Development Order by the Ordering Party on the basis of Section 14.3 above, such withdrawal shall have retroactive effect and shall produce the effects described in Section 14.4.2 below. In the event of withdrawal from part of a Development Order by the Ordering Party on the basis of Section 14.3 above, such withdrawal shall, in respect of the relevant part of the Development Order, produce the effects described in Section 14.4.3 below:

### in each case, the Ordering Party shall indicate in its notice of withdrawal from the Development Order whether it intends to withdraw from the entire Development Order or from a given part thereof. Where the Ordering Party fails to make such indication in its notice, the Ordering Party shall be deemed to have withdrawn from the entire Development Order,

### where the Ordering Party withdraws from the entire Development Order:

### the Ordering Party shall return to the Contractor all results of the Contractor's works delivered to the Ordering Party in the course of the performance of the relevant Development Order, or shall destroy or dispose of them in such a manner as to prevent their use in a production environment. The Ordering Party shall be entitled to retain individual copies of the results of the Contractor's works for the purposes of potential court proceedings – until the expiry of the limitation period for the Parties' claims – without the right to use such retained copies in a production environment,

### the Contractor shall return the Remuneration received within 14 (in words: fourteen) days of the date of receipt of the Ordering Party's notice of withdrawal from the Development Order,

### the Contractor undertakes not to raise any claims against the Ordering Party arising from the Ordering Party's use of the results of the Contractor's works delivered to the Ordering Party during the period from their delivery until their destruction or return to the Contractor,

### where the Ordering Party withdraws from a given part of the Development Order and retains the results of the Contractor's works indicated by the Ordering Party and delivered to the Ordering Party by the date of the notice of withdrawal, in the course of the performance of the relevant Development Order:

### the Contractor shall retain the right to the Remuneration for those results which the Ordering Party retains; the amount of the Remuneration shall be determined on the basis of the remuneration described in the Development Order, and where this is insufficient (e.g., in the case of uncompleted results of the Contractor's works) – proportionately to the labor input required to perform such works,

### the Ordering Party shall retain the results of the Contractor's works selected by the Ordering Party, including retaining / acquiring the rights to use them in accordance with Chapter 8 of this Agreement – in the case of results constituting Works,

### with respect to results which the Ordering Party does not retain, the effects described in Section 14.4.2 above shall apply.

## In the event of withdrawal from a Development Order by the Contractor on the basis of Section 14.1 or 14.2 above, the Ordering Party shall:

### pay the Contractor the Remuneration for all results of works duly performed up to the date on which the Contractor delivered its notice of withdrawal from the relevant Development Order, the amount of the Remuneration shall be determined on the basis of the remuneration described in the Development Order, and where this is insufficient – proportionately to the labor input required to perform such works,

### retain / acquire the rights to the retained results, including retaining / acquiring the rights to use them in accordance with Chapter 8 of this Agreement – in the case of results constituting Works.

## [General terms]

## Any notice of withdrawal from a Development Order shall be made in writing, failing which such notice shall be invalid.

## Each Party may exercise its right of withdrawal no later than until the date of Acceptance of the relevant Development Order.

# Force Majeure

## Neither Party shall be liable for non‑performance or improper performance of the Agreement, nor for any damages caused by the occurrence of a force majeure event that affected the performance of the Agreement.

## The occurrence of a force majeure event and its impact on the performance of the Agreement and the occurrence of damage must be demonstrated by the Party invoking force majeure and confirmed by the other Party to the Agreement.

## Force Majeure shall mean any external event or circumstance which is beyond the reasonable control of a Party, could not reasonably have been foreseen at the time of entering into the Agreement and the effects of which could not be avoided or overcome, including in particular: acts of war, acts of terrorism, riots, natural disasters, large scale accidents, decisions of public authorities, or other events of a similar nature. The performance of the affected obligations shall be suspended for the duration of the force majeure event, and the relevant deadlines shall be extended accordingly. If such period exceeds 3 (three) months, the Parties shall agree on new terms of cooperation or either Party may terminate the Agreement with immediate effect upon written notice. The provisions of Chapter 12 shall apply accordingly.

## The Party that is unable to perform its obligations due to the occurrence of a force majeure event shall be obliged to:

### immediately notify the other Party of this fact, no later than within 7 (seven) days from the occurrence of such event;

### provide credible evidence thereof;

### upon cessation of the force majeure event, immediately notify the other Party thereof, no later than within 7 (seven) days.

## Failure to comply with the requirements set out in Section 15.4 above shall result in the loss of the right to invoke the occurrence of a Force Majeure event.

# Final Provisions

## All correspondence will be sent to the addresses indicated in the designation of the Parties. A change of address does not require the conclusion of a separate amendment in writing under pain of nullity, but must be communicated to the other Party in writing or by e-mail sent to the address of the Agreement Coordinator of the other Party. Until such notification is received, any statement sent to the previous address will be considered as delivered.

## The Contractor shall not be entitled to assign, transfer or encumber its rights or obligations under the Agreement or otherwise seek to dispose of them without the prior written consent of the Ordering Party.

## The Ordering Party shall be entitled to transfer all or part of its rights or obligations under the Agreement to any entity of the ORLEN Group and the Contractor hereby consents to such transfer of rights and/or obligations or, if  required by law, shall give its consent by a separate statement of intent, without delay, after being requested to do so by the Ordering Party.

## ORLEN S.A. shall be entitled to disclose information concerning the Agreement, including the content of the Agreement and information related to its performance, to entities forming part of the ORLEN Capital Group, provided that such disclosure does not violate generally applicable provisions of law and is made exclusively in connection with the obligation of ORLEN S.A. and the ORLEN Capital Group to comply with internal regulations concerning the identification and verification of contractors, business analytics, security, or risk management, whereby ORLEN S.A. shall be liable for the acts and omissions of the entity to which such information is disclosed, with respect to maintaining confidentiality, as for its own acts and omissions.

## Any disputes arising in connection with the Agreement shall be resolved by mutual arrangements between the Parties. If the resolution of the dispute is not agreed within 30 days, the dispute will be submitted to a common court having jurisdiction over the seat of the Ordering Party.

## Within the limits set by mandatory provisions of law, the invalidity of any provision of the Agreement, including a provision contained in the Appendices, shall not affect the validity of the remaining provisions of the Agreement. In the event that certain provisions of the Agreement are deemed invalid, the Parties shall seek to replace the invalid provisions with provisions having the same business effect.

## The Agreement shall be governed by Polish law.

## Any amendments to the Agreement shall be made in writing under pain of nullity, subject to changes for which the Agreement expressly provides for the absence of the need to conclude a separate  amendment in writing under pain of nullity.

## This Agreement has been drawn up in one electronic copy.

## In case of any discrepancy between the provisions of the Agreement and the provisions of the Appendices, the provisions of the Agreement shall be the basis for interpretation of the Parties' will.

## The Appendices to the Agreement are an integral part of it. The list of Appendices is as follows:

### Appendix No. 1 – List of Specialists;

### Appendix No. 2 – Remuneration and Payment Terms;

### Appendix No. 3 – Confirmation of Performance of Services and Document Templates;

### Appendix No. 4 – Testing Procedure;

### Appendix No. 5 – Intellectual Property Rights;

### Appendix No. 6 – Ordering Party’s Regulations;

### Appendix No. 7 – IT Security Rules;

### Appendix No. 8 – Documentation;

### Appendix No. 9 – Source Code;

### Appendix No. 10 – Open Source Software;

### Appendix No. 11 – PPDO;

### Appendix No. 12 – Rules for Issuing and Receiving Invoices;

### Appendix No. 13 – Information corresponding to the current excerpt from the Register of Entrepreneurs for the Contractor, power of attorney (if applicable).

| Signatures of the Parties: |  |
| --- | --- |
| For the Ordering Party: | For the Contractor: |

# Appendix NO. 1 to the AGREEMENT [List of SPECIALISTS]

# GENERAL PROVISIONS

  - This Appendix is an integral part of this Agreement.

  - Terms capitalized in the Appendix that are not defined in this Appendix shall be given the meaning adopted in the Agreement by the Parties.

# List of SPECIALISTS

| No | Full Name (Position) | Phone | E-mail | Subcontractor (if applicable) |
| --- | --- | --- | --- | --- |
| 1 |  |  |  |  |
| 2 |  |  |  |  |

# Appendix NO. 2 to the AGREEMENT [Remuneration and Payment Terms]

# GENERAL PROVISIONS

  - This Appendix is an integral part of this Agreement.

  - Terms capitalized in the Appendix that are not defined in this Appendix shall be given the meaning adopted in the Agreement by the Parties.

# REMUNERATION

## [Remuneration for Services - general provisions]

  - The provisions below shall apply to all Orders.

  - The Contractor shall not receive separate remuneration for work performed after refusal of Acceptance of a Development Order or Approval of a Service Order consisting of bringing the results of such Order into compliance with the content of the Agreement or the Order.

## [Remuneration for Services - T&M model]

## The provisions below shall apply in the event that the T&M remuneration model is selected for a given Order.

## The Remuneration for the Services performed under the Order shall be specified each time in the Order and calculated in accordance with the rules below:

## The maximum Remuneration for Services performed under an Order shall be calculated in each case as the product of the Man-Day rate specified in section 2.9 below and the maximum labor intensity of a given Order,

    - in the event that the actual number of Man-Days devoted to the execution of the Order is less than the maximum labor intensity of the given Order, the Remuneration for Services performed under the Order shall be calculated as the product of the Man-Day rate indicated in section 2.9 below and the actual number of Man-Days devoted by the Contractor to the execution of a given Order;

## in the event that the actual number of Man-Days within the execution of the Order is equal to or greater than the maximum labor intensity of the respective Order, the Remuneration for Services performed under the Order shall be equal to the maximum remuneration for the respective Order.

## [Remuneration for Services - fixed price model]

## The provisions below shall apply in the event that a fixed price remuneration model is selected for a given Order.

## The Remuneration for Services performed under the Order in a fixed price model will be determined each time in the Order, taking into account the rate of remuneration per 1 Man-Day, indicated in section 2.9 below.

## Remuneration for Services performed under the Order shall be due in the amount specified in the Order, regardless of the Contractor's actual labor intensity.

## [Common Provisions]

## The maximum annual net value of the Agreement (representing the maximum amount of the Remuneration for Services in a given calendar year of the Agreement) is PLN 300,000.00 (in words: three hundred thousand zlotys).

## For the purpose of calculating the Remuneration for Services in the T&M model, the Parties agree on the following rates of remuneration per 1 (in words: one) Man-Day:

| Competency Profile | Man-Day Rate for OFF-SITE Work [PLN] | Man-Day Rate for ON-SITE Work [PLN] |
| --- | --- | --- |
| Analyst | [●] | [●] |
| Developer | [●] | [●] |
| Architect / Consultant | [●] | [●] |
| Project Manager | [●] | [●] |

## The Remuneration shall constitute the entire remuneration due to the Contractor for the performance of the Agreement, including the provision of Services. The Contractor shall not be entitled to any other claims against the Ordering Party, in particular: for reimbursement of travel and accommodation expenses of members of the Contractor's Personnel or the Specialists or for reimbursement of any other additional costs incurred by the Contractor in connection with the performance of the Agreement, including Orders. The Remuneration shall also cover the compensation for the Contractor's transfer to the Ordering Party of the author’s economic rights to the Works and for the Contractor's transfer to the Ordering Party of the exclusive right to authorize the exercise of the author’s derivative rights to works deriving from the Works in all fields of exploitation.

# PAYMENT TERMS

[VERSION FOR A NATIONAL CONTRACTOR]

## The Contractor may issue an invoice not earlier than after the Ordering Party has signed the Acceptance Protocol and not later than within 7 days from the date of its signing. The Acceptance Protocol signed by the Parties is the basis for the Contractor to issue an invoice.

## Payments under the Agreement will be made by the Ordering Party to the Contractor's bank account indicated on the invoice, within 60 days of the invoice delivery. If the invoice is delivered without a signed Acceptance Protocol, the Ordering Party has the right to withhold the payment of the invoice, and the payment date will be counted from the date the documentation is completed by the Contractor.

## In the case of the Contractor's remuneration for an amount in a currency other than Polish zlotys, the value to be paid will be the equivalent of the appropriate amount specified in the Agreement in the currency converted into Polish zlotys according to the average exchange rate of the National Bank of Poland announced for the day preceding the date of issuing the invoice, plus VAT (exchange rate and the table should be included in the invoice).

## The remuneration specified in the Agreement will be the net remuneration. VAT shall be added to the Remuneration on each invoice issued by the Contractor, in accordance with applicable law.

## An invoice containing the following details of the Ordering Party:

ORLEN S.A, ul. Chemików 7, 09 - 411 Płock, NIP 774-00 -01- 454,

and Agreement number and SAP Order number (as provided by the Ordering Party)

a)	in the case of invoices sent electronically – shall be delivered in accordance with the agreement regarding the issue of electronic invoices constituting Addendum No. 1 to this Appendix; or

b)	in the case of invoices drawn up in written form – shall be delivered to ORLEN S.A. by registered mail, sent by registered mail with the annotation "invoice" on the envelope, with a receipt confirmation, to the following address:

ORLEN S.A, ul. Chemików 7, 09 - 411 Płock

–	and shall be deemed to have been delivered to the Ordering Party on the date appearing on the return confirmation.

## Under a separate agreement, the Ordering Party allows the possibility of receiving invoices in an electronic form. The Parties shall, upon the execution of this Agreement, enter into an agreement regarding the issue of electronic invoices constituting Addendum No. 1 to this Appendix – which shall be equivalent to the Contractor's acceptance of sending invoices to the Ordering Party by electronic means and to the Ordering Party's acceptance of the receipt thereof. The electronic form shall take precedence over any other form of issuing invoices by the Contractor (in particular over the form described in Section 3.5(b)).

## The Ordering Party declares that it is an active taxpayer of value added tax (VAT) and has the Polish Tax ID number NIP 774-00-01-454. For transactions concluded with a Foreign Contractor, the Ordering Party declares that it is a taxpayer of the tax on goods and services (VAT) and has VAT-EU number: PL7740001454.

## The Contractor declares that he has a Tax Identification Number (NIP) indicated in the recitals of this Agreement and is an active taxpayer of value added tax (VAT).

## An invoice that does not meet the requirements specified in this Chapter will not be accepted by the Ordering Party.

## The Contractor undertakes to maintain the status of an active VAT payer at least until the date of issuing the last invoice to the Ordering Party. If the Contractor is removed from the VAT register on the basis of the premises specified in the VAT Act, he is obliged to immediately notify the Ordering Party about this fact. If the Contractor fails to notify the Ordering Party about the removal from the VAT register referred to in the preceding sentence, the provisions of section 3.11 below shall apply accordingly, except when the Contractor, within 30 days from the date of obtaining information on removal from the VAT register, provides the Ordering Party with the documents showing that the registration has been restored. Notwithstanding the above provisions, the Contractor undertakes to present a valid official certificate confirming the registration of the Contractor as an active VAT taxpayer at the latest before signing the Agreement.

## The Contractor guarantees and is responsible for the correctness of the applied VAT rates, which means that in the event that the tax authorities question the Ordering Party's right to deduct the tax due to the fact that, in accordance with the provisions, the transaction was not subject to taxation or was exempt from tax, the Contractor upon written request the Ordering Party and within the time specified therein will make an appropriate correction of the invoice and return the resulting difference to the Ordering Party within 21 days from the date of delivery of this request.  In the event of a refusal by the Contractor to issue a correcting invoice, the Contractor agrees to the reimbursement to the Ordering Party of the equivalent of the VAT amount challenged by the tax authorities, the refund being based on an accounting note issued by the Ordering Party, within 21 days of its delivery to the Contractor. In each of the above cases, the Contractor shall also reimburse the Ordering Party the equivalent of sanctions, interest, penalties, and other charges additionally incurred by the Ordering Party or imposed by the tax authorities, and the reimbursement will be made in the manner described in the previous sentence. The above provisions shall also apply accordingly where ORLEN S.A. applies to its sales of goods the VAT rate indicated by the Contractor on invoices documenting deliveries of goods to ORLEN S.A., and such rate is subsequently challenged by the tax authorities. The Parties hereby agree that the obligation described in this Section 3.11 shall remain in force irrespective of the termination, expiry or annulment of the Agreement, or the nullification of its legal effects.

## Payment under the Agreement shall be made in the split payment mechanism, referred to in the Act of March 11, 2004 on tax on goods and services, only to the bank account indicated by the Contractor and included in the list of VAT taxpayers kept by the competent administrative authority (the so-called “Whitelist”). This applies to both bank accounts kept in Polish zlotys and in foreign currencies.

## If the payment cannot be made in the manner indicated in section 3.12 above due to:

## the bank account number indicated by the Contractor not being listed on the White List, or

## the Contractor's failure to indicate, as the account for payment of the portion of the gross price corresponding to VAT, a bank account number denominated in Polish zloty that is listed on the White List (this applies where the Contractor has indicated a bank account in a foreign currency for payment of the net price),

the Ordering Party shall be entitled to withhold payment to the Contractor of, respectively: the Remuneration (in the case referred to in Section 3.13.1 above) or the portion of the Remuneration corresponding to VAT (in the case referred to in Section 3.13.2 above).

## In the situation referred to in section 13.3  above, the payment shall be made no later than within 7 Business Days from (respectively): the day following the notification of the Ordering Party by the Contractor of the appearance of its bank account number in the White List (in the case referred to in section 3.13.1 above) or the day following the indication by the Contractor to the Ordering Party of the bank account number in PLN included in the White List  (in the case referred to in section 3.13.2 above).

## The Parties unanimously agree that the occurrence of circumstances referred to in section 3.13 above, shall release the Ordering Party from the obligation to pay default interest for the period between the date of payment agreed in the Agreement and the date of payment made by the Ordering Party to the Contractor, referred to in section 3.14 above.

## Notwithstanding the foregoing provisions of this Chapter 3, from the date on which the Contractor becomes legally obliged to issue and make available to the Ordering Party structured invoices using the National e-Invoicing System pursuant to the provisions of the Act of 11 March 2004 on Value Added Tax, the provisions set out in Appendix No. 12 [Rules for Issuing and Receiving Invoices] shall apply.

[VERSION FOR A FOREIGN CONTRACTOR]

## In the case of the Contractor's remuneration for an amount in a currency other than Polish zlotys, the value to be paid will be the equivalent of the appropriate amount specified in the Agreement in the currency converted into Polish zlotys according to the average exchange rate of the National Bank of Poland announced for the day preceding the date of issuing the invoice, plus VAT (exchange rate and the table should be included in the invoice).

alternative wording for section 3.17.:

## The Contractor's remuneration shall be paid in the currency in which the amount of remuneration is determined in the Agreement.

## The remuneration specified in the Agreement will be the net remuneration. The Contractor shall not charge its domestic VAT or other tax of a similar nature.

## An invoice containing the following details of the Ordering Party:

ORLEN S.A, ul. Chemików 7, 09 - 411 Płock, NIP 774-00 -01- 454,

and Agreement number and SAP Order number (as provided by the Ordering Party)

a)	in the case of invoices sent electronically – shall be delivered in accordance with the agreement regarding the issue of electronic invoices constituting Addendum No. 1 to this Appendix; or

b)	in the case of invoices drawn up in written form – shall be delivered to ORLEN S.A. by registered mail, sent by registered mail with the annotation "invoice" on the envelope, with a receipt confirmation, to the following address:

ORLEN S.A, ul. Chemików 7, 09 - 411 Płock

–	and shall be deemed to have been delivered to the Ordering Party on the date appearing on the return confirmation. The invoice must additionally contain the following annotation: “The place of provision of services is the territory of Poland, and the Ordering Party is obliged to settle the tax on goods and services (VAT)”.

## Under a separate agreement, the Ordering Party allows the possibility of receiving invoices in an electronic form. The Parties shall, upon the execution of this Agreement, enter into an agreement regarding the issue of electronic invoices constituting Addendum No. 1 to this Appendix – which shall be equivalent to the Contractor's acceptance of sending invoices to the Ordering Party by electronic means and to the Ordering Party's acceptance of the receipt thereof. The electronic form shall take precedence over any other form of issuing invoices by the Contractor (in particular over the form described in Section 3.20(b)).

## The Contractor providing services related to real estate located in Poland, which is registered for the purposes of tax on goods and services in the territory of Poland, is obliged to indicate in the content of the invoice the VAT number assigned to him by the tax authorities in Poland and to settle these services in accordance with the regulations of the tax law in force in Poland.

## The Ordering Party declares that it is an active taxpayer of value added tax (VAT) and has the Polish Tax ID number NIP 774-00-01-454. For transactions concluded with a Foreign Contractor, the Ordering Party declares that it is a taxpayer of the tax on goods and services (VAT) and has VAT-EU number: PL7740001454.

## The Contractor with the seat or place of permanent business activity in the territory of the EU declares that he is a registered value added taxpayer and has VAT-EU number, which it will indicate to the Ordering Party.

## The Ordering Party authorizes the Contractor to issue invoices without the signature of a person authorized by it.

## An invoice that does not meet the requirements specified in this paragraph will not be accepted by the Ordering Party.

## The Contractor hereby confirms that its place of tax residence within the meaning of the Agreement for the Avoidance of Double Taxation between the Government of Poland and [-] ("DTA") is located in [-].  During the term of this Agreement, the Contractor shall provide the Ordering Party with the originals of current tax residency certificates. The Contractor shall promptly, no later than 7 days prior to the date of the first payment, provide the Ordering Party with the original of the current tax residency certificate. In addition, the Contractor shall ensure that the original of the Contractor's current tax residency certificate is delivered to the Ordering Party prior to each subsequent payment. For the purposes of this Agreement, the term "current tax residency certificate" shall be understood as a tax residency certificate issued to the Contractor by the competent tax authority of its country:

## less than 12 (in words: twelve) months before the relevant payment date, if the certificate does not contain an expiration date, or

## which includes an expiration date that includes the corresponding payment date.

## The contractual price shall include all taxes and similar charges imposed outside Poland on the performance of services and activities under this Agreement or on the Contractor's income. This means that such taxes and similar charges shall be borne by the Contractor.

## Subject to the following sections, the Ordering Party shall be entitled to deduct from any payment to the Contractor any Polish taxes that the Ordering Party is legally obligated to withhold and pay to the Polish tax authorities. The Ordering Party shall apply the tax rate or tax exemption indicated in the DTA.

## Failure of the Contractor to provide the Ordering Party with the original of its current tax residency certificate before the due date of payment shall entitle the Contractor to deduct from such payment any Polish tax solely at the Polish internal tax rate (without application of the tax rate or exemption indicated in the DTA) and to pay it to the appropriate Polish tax authority.

## The Contractor shall immediately inform the Ordering Party of any change in the data contained in the tax residency certificate(s) already held by the Ordering Party (i.e., the Contractor's name or country of its tax residency). In the event of such a change, the Contractor shall provide the Ordering Party with the original of the current tax residency certificate containing the changed data before the next payment date. The provisions of section 3.30 above shall apply accordingly.

## The Contractor shall cooperate with the Ordering Party to comply with the requirements of Polish tax law, on which the right to apply reduced tax rates or tax exemption from the DTA depends.

## The Ordering Party shall provide the Contractor annually with official confirmation of the Polish tax paid on behalf of the Contractor.

## All personal income taxes related to the Contractor's employees shall be borne by the Contractor.

ADDENDUM NO. 1 [Agreement regarding the issue of electronic invoices] TO APPENDIX NO. 2 to the AGREEMENT [Remuneration and Payment Terms]

………………………….city, date …………..

## Agreement regarding the issue of electronic invoices

## Recipient:

ORLEN Spółka Akcyjna based in Płock

Chemików 7

09-411 Płock

registered in companies register administered by Lodz District Court in Lodz, XX Department of National Court Register, registration number 0000028860

VAT ID 774-00-01-454

Share Capital/Paid –in Capital 1.451.177.561,25 PLN

Issuer:

………………………………………………………

………………………………………………………

………………………………………………………

NIP: ………………

- Acting pursuant to the provisions of the Value Added Tax Act of 11 March 2004 (unified act, Journal of Laws, 2022, No. 931), the Recipient hereby admits the issue of electronic invoices by the Issuer as of the date of signing the agreement with ORLEN S.A.

- E-invoices, Correcting e-invoices, e-invoice copies, accounting e-notes, shall be sent via electronic mail in the form of PDF files from the following e-mail address/addresses of the Issuer:

………………………………………………

………………………………………………

………………………………………………

in accordance with the provisions of the Instructions regarding the issue of electronic invoices for ORLEN SA, included in an appendix to this Agreement.

- The proper address for sending documents referred to in point 2 of this Agreement to the Recipient shall be:

einvoice@orlen.pl

- The proper address for confirming the receipt of documents referred to in point 2 of this Agreement to the Issuer shall be:

………………….@..........................

The absence of indication by the Issuer of the address for sending confirmations of document receipt shall stand for a resignation from confirmation of receipt.

A confirmation of the receipt of an e-invoice shall be generated by the Recipient’s mail system at the moment of entering the document to the accounting system, whereas the date of receiving the e-invoice in the Recipient’s inbox shall stand for the date of receipt.

- Upon any changes in the address/addresses specified in points 2, 3 and 4 above, the parties undertake to inform one another of the changes made in writing or via e-mail.

- Should any formal or technical obstacles hinder the issue or sending of electronic invoices, then these invoices shall be sent in hard copy.

- This approval may be withdrawn by the Recipient at any moment, in which case the Issuer of invoices shall lose the right to issue and send electronic invoices as of the next day following the receipt of information on the withdrawal of approval.

- Accepting this Agreement, the Issuer confirms the acceptance of the Instructions regarding the issue of electronic invoices for Orlen S.A. and undertakes to apply the guidelines set forth therein.

- In matters of this Agreement, the following persons are to be contacted:

On behalf of the Recipient: einvoice@orlen.pl

On behalf of the Issuer: ………………………………………………..

- The Agreement signed by the Issuer shall be returned in the following manner:

a.	to the address indicated in Section 9 of the Agreement referred to above, with the subject line “Purchase e-invoice Agreement” – where the Agreement has been signed using an electronic signature and sent by e-mail.

b.	to the registered office of the Recipient, with the annotation “Purchase e-invoice Agreement” – where the Agreement has been signed by traditional means and the document is sent in paper form.

| Recipient | Issuer |
| --- | --- |
| signature of authorized representative | signature of authorized representative |

Instructions regarding the issue of electronic invoices for ORLEN SA

Definitions

e-invoice – an invoice, a correcting invoice, an invoice copy, an accounting note in the form of an electronic document observing the requirements specified by pertinent regulations regarding the methods of sending and the principles of archiving electronic invoices;

Recipient – ORLEN S.A.;

Issuer – an entity from which Orlen S.A. performs purchases and for which the purchase documents are issued in the electronic form;

Agreement – a document expressing consent of the Recipient to receive e-invoices;

General provisions

- These Instructions specify the principles for issuing e-invoices by the Issuer for the Recipient.

- The condition for using the possibility of issuing e-invoices for the Recipient by the Issuer is observance of all of the following requirements:

- receipt of Agreement with the Issuer regarding the issue of e-invoices, approved by the Recipient,

- observance of requirements specified in points 3-12 herein.

Conditions for sending electronic invoices

- E-invoices shall be sent in the form of PDF files only. Invoices sent in other formats shall not be accepted by the Recipient.

- E-invoices shall be sent from the address or addresses declared by the Issuer in the Agreement. E-invoices sent from other addresses, without prior notification of the Recipient of this fact, shall not be accepted by the Recipient.

- E-invoices shall be sent on einvoice@orlen.pl

- E-invoices shall be sent maintaining the 1:1 ratio, which stands for one attachment with an invoice enclosed to one e-mail.

- E-invoices of multiple pages containing additional documentation (reports from the performance of services, stock issue confirmation, technical specifications, etc.) are admitted, provided that they are sent in the form of a single file up to 10 MB with the invoice.

- Attaching, particularly in the footer, any other graphic files (e.g. in the JPEG, TIF, BMP format) to the e-mail is unacceptable. An e-mail containing any other file in the abovementioned format aside from the PDF file shall not be accepted by the Recipient. Files shall not be compressed, e.g. in the ZIP format, or placed indirectly in a message constituting a link to another message.

- In the title, e-mails shall include the phrase “invoice no….”, “correcting invoice no….”, “copy of invoice no….”, “debit/credit note…”.

- The Recipient may sent an e-mail confirming the receipt of the invoice on the address declared by the Issuer in the Agreement. Upon declaring several addresses by the Issuer, from which e-invoices will be sent, The Issuer shall indicate one address in the Agreement, on which receipt confirmations shall be sent by the Recipient.

- Any change in the address or addresses referred to in points 2 and 4 of the Agreement shall require a notification of the Recipient of this fact in the form of an e-mail sent on the address specified in point 9 of the Agreement.

- The Recipient shall not accept any invoices issued through websites or any invoices which are not sent automatically in the form of PDF files to einvoice@orlen.pl. If adopting the abovementioned solution, the Issuer shall ensure that e-invoices are automatically sent or that e-invoices are sent after they are downloaded from the website.

Final provisions

- The Issuer may commence sending e-invoices as of the business day following the date of receipt of approved Agreement from the Recipient.

- Approval of the electronic form of issuing invoices may be withdrawn by the Recipient at any moment, in particular upon violation of the provisions of these Instructions by the Issuer. Withdrawal of the approval shall be performed by sending a notice on the e-mail address of the Issuer declared in point 4 and 2 of the Agreement.

- The Issuer may resign from issuing e-invoices, provided that the Recipient is properly informed of this fact in an e-mail sent on the address specified in point 9 of the Agreement.

- Any inquiries or doubts shall be directed on the address of the Recipient, specified in point 9 of the Agreement.

Appendix No. 3 to the AGREEMENT [Confirmation of Performance of Services and Document Templates]

# GENERAL PROVISIONS

  - This Appendix is an integral part of this Agreement.

  - Terms capitalized in the Appendix that are not defined in this Appendix shall be given the meaning adopted in the Agreement by the Parties.

# CONFIRMATION OF PERFORMANCE OF SERVICES

  - The confirmation of performance of the Services shall be carried out in the following manner:

## in respect of Development Orders – by way of Acceptance of each individual Development Order,

## in respect of Service Orders – by way of Approval of each individual Service Order.

## [Acceptance of Development Orders]

## The performance of Services under Development Orders shall be confirmed by the Ordering Party's Acceptance of individual Development Orders. The Parties may agree on different principles of Acceptance (e.g. Acceptance of individual services under a given Development Order) under Development Orders.

## In the event that a Development Order includes the delivery of Modifications, Acceptance of such Development Order shall additionally be conditional upon the successful completion of the testing procedure in accordance with the principles set out in Appendix No. 4 [Testing procedure].

## Acceptances are unilateral actions performed by the Ordering Party. Acceptance Protocols for Development Orders are signed on behalf of the Ordering Party by the Agreement Coordinator of the Ordering Party.

## The date of Acceptance shall be deemed to be the date on which the corresponding Acceptance Protocol is signed, unless another date is indicated in the Acceptance Protocol itself.

## The Contractor shall report the readiness of a given result of a Development Order for Acceptance within the deadline indicated in the Order, or, if no such deadline exists, within the deadline indicated by the Agreement Coordinator of the Ordering Party.

## If the result of the Development Order is not in compliance with the Agreement, the content of such Development Order or the internal procedures of the Ordering Party (e.g., the Ordering Party’s testing procedures), or if, in the case of a Development Order including the delivery of Modifications, the testing procedure referred to in Appendix No. 4 [Testing procedure] has not been successfully completed, the Ordering Party shall refuse Acceptance and provide comments to the Contractor, including indicating the nonconformities necessary to be corrected. The Contractor shall immediately bring the result of the Development Order in question into compliance with the Agreement or the Development Order and submit the Development Order for re-Acceptance. This procedure will be repeated until the Acceptance is made.

## Two Acceptance Protocols shall be drawn up each time – one copy for each Party.

## Without prejudice to the other provisions of the Agreement, a condition of Acceptance of a Development Order is that the Contractor shall each time provide the Ordering Party with the Documentation pertaining to such Order, current as of the date of Acceptance.

## [Approval of Service Orders]

## The performance of the Services under the Service Orders shall be confirmed by the signing of an Approval Protocol by the Agreement Coordinator of the Ordering Party. The detailed terms and conditions and procedure of Service Order Approval shall be specified in the respective Service Order.

## Date of Approval shall be deemed to be the date of signing of the relevant Approval Protocol, unless a different date is indicated in the Approval Protocol itself.

## Without prejudice to other provisions of the Agreement, the condition for Approval of a Service Order shall be that the Contractor shall each time provide the Ordering Party with the Documentation relating to such Service Order, current as of the date of Approval.

## The Contractor shall report that the Service Order is ready for Approval within the deadline indicated in such Service Order, and if no such deadline exists – within the deadline indicated by the Agreement Coordinator of the Ordering Party. Together with the notification of readiness of the Service Order for Approval, the Contractor shall submit to the Ordering Party a statement of work for such Service Order. Without prejudice to any other provisions of the Agreement, Approval shall be subject to the Ordering Party’s approval of the statement of work, in each case.

# Document Templates

ORDER

| The Ordering Party |  | ORLEN spółka akcyjna with its registered office in Płock at ul. Chemików 7, 09-411 Płock, entered in the Register of Entrepreneurs of the National Court Register under KRS number: 0000028860, whose registration documents are held by the District Court for Łódź-Śródmieście in Łódź, 20th Commercial Division of the National Court Register, Tax Identification Number (NIP): 7740001454, REGON: 610188201, BDO 000007103, with share capital of PLN 1,451,177,561.25, paid up in full represented by: - ____________________ – ____________________ |  |
| --- | --- | --- | --- |
| Contractor |  | represented by: - ____________________ – ____________________ |  |
| Order Number |  |  |  |
| Order Description |  |  |  |
| Date of submission for Acceptance / Approval |  |  |  |
| Copyright |  | 1. The Contractor, in exchange for the Remuneration for the Services performed under this Order, undertakes to transfer to the Ordering Party the author’s economic rights to the Works created or delivered in the course of performance of this Order, on the terms and conditions set out in the Agreement, including Appendix No. 5 [Intellectual Property Rights], including in the following fields of exploitation: a) with respect to the aforementioned Works constituting computer programs: i. permanent or temporary reproduction of the Works, in whole or in part, by any means and in any form; ii. translation, adaptation, rearrangement of layout or any other changes to the aforementioned Works, iii. the commercial exploitation of the aforementioned Works, including placing the aforementioned Works on the market, lending or leasing the aforementioned Works, as well as disseminating the aforementioned Works in any other manner, b) with respect to the aforementioned Works not constituting computer programs: i. in terms of recording and reproduction of the aforementioned Works - production by any technique of copies of the aforementioned Works, including printing, reprography, magnetic recording and digital technique, ii. within the scope of marketing of the original or copies on which the aforementioned Works have been recorded - marketing, lending or leasing of the original or copies, iii. with respect to the dissemination of the aforementioned Works in a manner other than marketing of the original or copies on which the aforementioned Works have been recorded - public performance, exhibition, display, reproduction, as well as broadcasting and rebroadcasting, as well as making the aforementioned Works available to the public in such a way that anyone can have access to them at a place and time of their choosing. 2. Together with the transfer of the author’s economic rights to the aforementioned Works, the Contractor undertakes to transfer to the Ordering Party the exclusive right to authorize the exercise of author’s derivative right’s to the aforementioned Works (i.e. to dispose of and use such derivative works) – in the fields of exploitation specified in section 1 above. 3. The transfer of rights and the transfer of the exclusive right to authorize the exercise of the author’s derivative rights, as referred to above, shall take effect upon making the aforementioned Works available to the Ordering Party by any means and in any form. ## 4. In the event that, contrary to the intention referred to above, prior to the execution of this Order the transfer of the author’s economic rights and the author’s derivative rights to any of the aforementioned Works has not occurred on the terms and conditions specified in sections 1–2 above, in particular in any of the fields of exploitation described in Appendix No. 5 [Intellectual Property Rights], the Contractor hereby transfers the author’s economic rights to such Work and the author’s derivative rights on the terms and conditions set out in Appendix No. 5 [Intellectual Property Rights], in particular in the fields of exploitation described in sections 1 and 2 above, with effect as of the execution of this Order. |  |
| Remuneration Model |  | FIXED PRICE / T&M * |  |
| 1. | Development (Fixed Price) |  |  |
| 2. | Service (Time & Material) | Maximum Order Value |  |
|  |  | Number of Man-Days broken down by competence profile |  |

*- indicate whether the optional element of the agreement is part of the submitted Order or not

| First name and surname of the Ordering Party’s Agreement Coordinator | First name and surname of the Contractor’s Agreement Coordinator |
| --- | --- |
| signature | signature |

ACCEPTANCE PROTOCOL / APPROVAL PROTOCOL*

| Acceptance Protocol / Approval Protocol* |  |  |  |
| --- | --- | --- | --- |
| Date: |  | Location: |  |
| Ordering Party: | ORLEN S.A. |  |  |
| Contractor: |  |  |  |
| System Name: |  |  |  |
| System Version: |  |  |  |
| Start date: |  | Completion date: |  |
| Executed Order : |  |  |  |
| The Ordering Party confirms the due execution of the Order |  |  |  |
| Notes: |  |  |  |
| Signatures: |  |  |  |
| __________________ Name |  | __________________ Name |  |
| Ordering Party’s Representative |  | Contractor's Representative |  |

* - delete as appropriate.

STATEMENT OF WORK

| STATEMENT OF WORK |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Date: |  |  |  | Location: |  |  |  |
| Ordering Party: |  |  | ORLEN S.A. |  |  |  |  |
| Contractor: |  |  |  |  |  |  |  |
| Agreement: |  |  |  |  |  |  |  |
| Service Order Number: |  |  |  |  |  |  |  |
| The period to which the statement applies: |  |  | [...] - [...] |  |  |  |  |
| Date | Specialists executing the Order | Design role | Description of the work performed | Mode of operation (on-site/off-site) | Number of Man-Days | Rate | Value (in PLN) |
| Total labor intensity of the Specialists executing the Order in the period to which the statement refers [in Man-Days]: |  |  |  |  | on-site |  |  |
|  |  |  |  |  | off-site |  |  |
| Remuneration for Services for the period to which the statement refers (in PLN): |  |  |  |  |  |  |  |
| Notes: |  |  |  |  |  |  |  |
| Signatures: |  |  |  |  |  |  |  |
| Name |  |  |  | Name |  |  |  |
| Ordering Party’s Representative |  |  |  | Contractor's Representative |  |  |  |

Appendix No. 4 to the AGREEMENT [Testing Procedure]

# GENERAL PROVISIONS

  - This Appendix is an integral part of this Agreement.

  - Terms capitalized in the Appendix that are not defined in this Appendix shall be given the meaning adopted in the Agreement by the Parties.

  - For the purposes of this Appendix, the Parties agree on the following definitions:

| TERM | DEFINITION |
| --- | --- |
| Acceptance Test | a test carried out by the Ordering Party, aimed at determining the correctness of the operations within the System extended by the delivered Modification (within the scope of the given Order). |
| Integration Test | a test carried out by the Ordering Party, verifying the data flows and data processing between the Ordering Party’s systems supporting a single business process affected by the scope of an Order. The test consists of simulating the execution of this process, with particular emphasis on verifying data correctness in the Ordering Party’s IT systems. |
| Tests | Unit Tests, Integration Tests or Acceptance Tests conducted to verify the correctness of the System extended by the delivered Modification. |
| Test Scenario | a set of test activities described by the Contractor, aimed at confirming that changes introduced in the System according to the Order have been made in accordance with the Ordering Party’s requirements, work correctly, and do not negatively affect the existing functionalities of the System. The Test Scenario will include, among others: preconditions, test steps, expected result, test success criteria. |
| Unit Test | a test performed by the Contractor immediately after the completion of programming or configuration work, to determine the correctness of a narrowly defined functionality of the System extended or affected by the Modification. |

# testing procedure

  - Prior to delivering any Modification under an Order to the Ordering Party, the Contractor shall apply Unit Tests to such Modification. Such Unit Tests shall use internally developed test data to verify the correctness of the tested Modification. If defects are identified in the tested functionalities, they shall be removed by the Contractor and the functionalities shall be subjected to repeated Unit Tests.

  - After successful completion of the Unit Tests and confirmation of compliance of the tested Modifications with the requirements of the Order and the Agreement, the Contractor shall deploy the Modifications to an environment designated by the Ordering Party for Integration Tests conducted by the Ordering Party.

  - The Ordering Party shall perform Integration Tests covering the Modifications delivered under the relevant Order. If any defects or non-conformities are identified during the Integration Tests, as determined by the Ordering Party, the Contractor shall remove them immediately, and the Modifications shall be subject to Integration Tests again, in accordance with this procedure.

  - After successful completion of the Unit Tests and the Integration Tests, the Contractor shall present the Modifications delivered under the relevant Order to the Ordering Party for the purposes of conducting Acceptance Tests, together with a set of recommended Test Scenarios.

  - Acceptance Tests shall be carried out by the Ordering Party within no more than 14 Business Days from the date on which the Contractor presents the Modifications for Acceptance Tests in accordance with Section 2.4, including the installation of the Modifications by the Contractor in the environment designated by the Ordering Party for Acceptance Testing, unless the Parties agree on a different deadline for a specific Order.

  - If, during the Acceptance Tests, the Ordering Party identifies any defects or non-conformities in the operation of the System arising in connection with the deployment of the tested Modifications, exceeding the acceptance criteria specified in Section 2.7 below, the Acceptance Test shall be deemed not completed. In such case, the Ordering Party shall provide the Contractor with a list of identified defects or non-conformities to be remedied, and the Contractor shall be obliged to remove all such defects or non-conformities, including any defects that may arise in the System in the course of the remediation thereof, and to resubmit the Modifications to the Ordering Party for repeated Acceptance Tests.

  - Acceptance Tests for the Modification shall be deemed successfully completed if the following criteria are met:

| Defect Category | Description | Acceptance Criteria |
| --- | --- | --- |
| Failure | A defect in the Modification which either: (i) prevents the execution of a business process in accordance with the requirements specified by the Ordering Party, and for which no workaround acceptable to the Ordering Party exists, or (ii) causes a complete inability to use the System, or such a limitation of the System’s operation that the System no longer performs its essential or core functions. | No Failures |
| Error | A defect in the Modification which either: (i) would otherwise qualify as a Failure, but for which a workaround acceptable to the Ordering Party has been identified, or (ii) causes a limitation in the use or operation of the System, while the System continues to perform its essential or core functions, or (iii) results in the execution of a business process not in full compliance with the Ordering Party’s requirements, including where such business process can be executed only partially or with reduced functionality (without achieving the full set of expected results/objectives defined in the Order). | Max. 3 Errors |
| Minor Defect | A defect in the Modification which is neither a Failure nor an Error, and which either: (i) causes any improper operation of the System (i.e. any deviation from the intended operation of the System) or any of its components, or (ii) does not affect the ability to perform a functionality within a business process, but is inconsistent with the Ordering Party’s requirements regarding form, performance, ergonomics of the Modification, or other characteristics that hinder the use of the developed Modification’s functionalities. | Max. 5 Minor Defects |

  - For a specific Order, the Parties may agree on dedicated acceptance criteria for Acceptance Tests – in such a case, such criteria must be specified each time in the content of the Order.

  - Acceptance of test results with an admissible number of Errors and Minor Defects shall not release the Contractor from the obligation to remedy such defects. Failure to remedy such defects shall entitle the Ordering Party to refuse Acceptance of any subsequent Order until such defects are remedied.

  - The Ordering Party reserves the right to conduct Acceptance Tests at its discretion, including without using the Test Scenarios provided by the Contractor or by supplementing or replacing them with its own test scenarios, provided that such Acceptance Tests relate to functionalities falling within the scope of the relevant Order.

  - Irrespective of other provisions of the Agreement, the Ordering Party shall have the right to engage third parties (companies or individuals) to assist in conducting Acceptance Tests – within the scope and deadlines applicable thereto – as well as Integration Tests. The costs of engaging such third parties shall be borne by the Ordering Party. Any defects or non‑conformities identified as a result of Acceptance Tests or Integration Tests conducted with the participation of such third parties shall be deemed defects or non‑conformities identified by the Ordering Party within the meaning of this Agreement.

Appendix No. 5 to the AGREEMENT [Intellectual Property Rights]

# GENERAL PROVISIONS

  - This Appendix is an integral part of this Agreement.

  - Terms capitalized in the Appendix that are not defined in this Appendix shall be given the meaning adopted in the Agreement by the Parties.

# INTELLECTUAL PROPERTY RIGHTS

[General Provisions]

  - The Contractor represents and warrants that it is entitled to transfer the rights to the Works to the Ordering Party, to the extent specified below.

  - The Contractor represents and warrants that the Works transferred by it in the performance of the Agreement shall not be affected by any legal defects.

  - The Contractor undertakes and warrants that persons entitled by virtue of moral rights to the Works, shall not exercise such rights against the Ordering Party or third parties acting for or on behalf of the Ordering Party and the Ordering Party's legal successors.

  - Notwithstanding the foregoing, in the event that a third party makes any claim related to a legal defect of any Work provided by the Contractor, the Ordering Party shall inform the Contractor of such fact and of such claims, and the Contractor shall take the necessary measures to resolve the dispute and bear the costs related thereto. In particular, in the event that an action is brought against the Ordering Party or any other entity entitled under the Agreement for infringement of the rights of a third party, the Contractor shall intervene as a defendant or, failing that, shall intervene as a side defendant, and shall pay all costs and damages associated with the defense of the claims, including court costs, legal fees, in particular legal representation incurred by the Ordering Party or any other entity entitled under the Agreement, or settlements.

  - In the event that the Contractor transfers any intellectual property fixed on physical media to the Ordering Party, the Contractor shall, in exchange for the remuneration described in the Agreement, transfer ownership of such media to the Ordering Party upon transfer.

  - If, in connection with the performance of the Agreement, a database within the meaning of the Act of July 27, 2001 on the protection of databases is created, the right to extract and reutilize the whole or a substantial part of the contents of such database, in terms of quality or quantity, as referred to in Article 6(1) of the aforementioned Act (the “Sui Generis Right”), shall vest in the Ordering Party as the producer of that database. Should the Sui Generis Right, contrary to the intention of the Parties expressed in the preceding sentence, in fact vest in the Contractor, the Contractor undertakes to transfer the Sui Generis Right to the Ordering Party, as part of the remuneration described in the Agreement, at the moment the database is actually made available. The provisions of this section are without prejudice to the transfer of economic copyrights to the database constituting a Work, in accordance with the remaining provisions of this Appendix.

[Transfer of the Author’s Economic Rights to the Works]

  - The Contractor, in exchange for the remuneration described in the Agreement, agrees to transfer to the Ordering Party the author's economic rights to the Works in the fields of exploitation including:

    - with respect to Works constituting computer programs:

- permanent or temporary reproduction of the Works in whole or in part by any means and in any form,

- translation, adaptation, rearrangement of layout or any other changes to the Works,

- the commercial exploitation of the Works, including placing the Works on the market, lending or leasing the Works, as well as disseminating the Works in any other manner,

    - with respect to Works not constituting computer programs:

- in terms of recording and reproduction of the Works - production by any technique of copies of the Works, including printing, reprography, magnetic recording and digital technique,

- within the scope of marketing of the original or copies on which the Works have been recorded - marketing, lending or leasing of the original or copies,

- with respect to the dissemination of the Works in a manner other than marketing of the original or copies on which the Works have been recorded - public performance, exhibition, display, reproduction, as well as broadcasting and rebroadcasting, as well as making the Works available to the public in such a way that anyone can have access to them at a place and time of their choosing.

  - Along with the transfer of the author’s economic rights to the Works, the Contractor undertakes to transfer to the Ordering Party the exclusive right to authorize the exercise of the author’s derivative rights to the Works (i.e. to dispose of and use such derivative works) – in the fields of exploitation indicated in section 2.7 above.

  - The transfer of rights and the transfer of the exclusive right to authorize the exercise of the author's derivative rights referred to above shall take place as soon as the Works are made available to the Ordering Party by any means and in any form.

Appendix No. 6 to the AGREEMENT [ORDERING PARTY’S REGULATIONS]

# GENERAL PROVISIONS

  - This Appendix is an integral part of this Agreement.

  - Terms capitalized in the Appendix that are not defined in this Appendix shall be given the meaning adopted in the Agreement by the Parties.

# BUSINESS SECRETS OF ORLEN S.A.

  - The Contractor agrees to maintain confidentiality of information provided directly or indirectly by the Ordering Party (in any form, i.e. in particular in oral, written, electronic form), as well as information obtained by the Contractor in any other way during mutual cooperation, inter alia in connection with conclusion and performance of this Agreement, if such information relates directly or indirectly to the Ordering Party, companies of the Ordering Party's Group or their counterparts/contractors, including the contents hereof. The Parties agree that any technical, technological, organizational or other information of commercial value which, in whole or in part in a specific specification and collection of their elements, is not generally known to the persons usually dealing with a given type of information or that is not easily available to such persons, with regard to which the Ordering Party, being an entity authorized to use and dispose of it, has taken, while observing due diligence, actions aimed at maintaining its confidentiality, transmitted by the Ordering Party or on its behalf or otherwise obtained by the Contractor while negotiating, concluding and performing the Agreement shall be treated as business secrets within the meaning of the Act of April 16, 1993 on combating unfair competition (hereinafter: "Business Secrets"), unless at the time of transfer, the transferor shall determine in writing or in electronic form different nature of such information from the specified above.

  - As commitment to maintain the confidentiality of information referred to in section. 2.1. above, the Parties understand the prohibition to use, disclose and transfer such information in any manner and to any third party, except in case if:

    - disclosure or use of the information is necessary for proper implementation of this Agreement and in accordance herewith, or

    - the information at the time of its disclosure was already publicly available and had been disclosed by the Ordering Party or with its consent or in manner other than through act or omission that was unlawful or contrary to any agreement, or

    - The Contractor has been obliged to disclose information by a court or an authorized body or in the case of a legal obligation to disclose it, provided that the Contractor shall immediately inform the Ordering Party in writing of the disclosure obligation and its scope, as well as shall take into account as far as possible, the Ordering Party's recommendations regarding the disclosure, in particular as regards the request for exemption of transparency, legitimacy of filing a relevant appeal or other equivalent remedy and shall inform the court or the authorized body of the confidential nature of the transferred information, or

    - The Ordering Party has expressed its written consent to Contractor's disclosure or use of information for a specific purpose, in manner indicated by the Ordering Party.

  - The Contractor shall undertake such safety measures and follow such procedures that will be appropriate and sufficient to ensure safe processing of Business Secrets, including compliant with the Agreement and the provisions of law, to prevent any unauthorized use, transfer, disclosure or access to such information. The Contractor shall not, in particular, copy or fix the Business Secrets if it is not justified by its due performance hereof. The Contractor shall immediately notify the Ordering Party of any violation of protection rules or unauthorized disclosure or use of the Business Secrets processed in connection with execution of the Agreement.

  - The obligation to maintain confidentiality of the information referred to in section 2.1. above also extends to the Contractor's staff and other persons, including, in particular, auditors, consultants and subcontractors, to whom the Contractor shall disclose such information. The Contractor shall impose on the above mentioned persons, in writing, an obligation to protect the Business Secrets under at least the same terms and conditions as stipulated herein. The Contractor shall bear full responsibility for acts or omissions of persons who have been provided with access to the Business Secrets, including liability referred to in section 2.8.

  - At the request of the Ordering Party, the Contractor shall, within a period not longer than five days, send to the Ordering Party a list of persons and entities that have been provided by the Contractor with access to the Business Secrets. Failure to fulfill the obligation referred to in this section shall be considered as unauthorized disclosure of the Business Secrets resulting in liability referred to in section 2.8.

  - The obligation to maintain the confidentiality of information shall be binding throughout the term hereof, as well as for 10 (in words: ten) years after its termination, expiry or cancellation or impairment of its legal effects. If, despite the lapse of the Business Secrets protection period, as indicated in the preceding sentence, the information continues to be protected based on the internal regulations or decisions of the Ordering Party or based on the specific provisions of the law, the Ordering Party shall notify the Contractor in writing of protection period extension for an additional period, indicated by the Ordering Party (but not more than 10 years), to which the Contractor hereby consents. The notification referred to in the sentence above, shall take place before the expiry of the 10-year (in words: ten years) period of protection referred to in the first sentence of this section, no later than 10 (in words: ten) Business Days before this obligation loses its force. The Parties agree that the liability described in this section shall apply regardless of the termination, expiry or cancellation or impairment of legal effects hereof.

  - No later than 3 (in words: three) Business Days after the expiry of the protection period referred to in section 2.6. above, the Contractor and any persons to whom the Contractor has disclosed the Business Secrets shall return to the Ordering Party or destroy all materials composing the Business Secrets.

  - In the event of unauthorized use, transfer or disclosure by the Contractor of the Business Secrets, the Ordering Party shall be entitled to request the Contractor to pay a contractual penalty in the amount PLN 100,000.00 (in words: one hundred thousand zlotys) for each case of unauthorized use, transfer or disclosure of the aforementioned information. Payment of the contractual penalty specified above shall not limit the right of the Ordering Party to claim from the Contractor compensation under the general principles, where the value of the incurred damage exceeds the penalty amount stipulated herein. This does not exclude in any way other sanctions and entitlements of the Ordering Party as provided by law, including the Act of April 16, 1993 on combating unfair competition.

  - If, during the performance of the Agreement there is a necessity to access or provide the Contractor, in any form, with any information constituting the Company Secret of ORLEN S.A., understood as a particularly protected type of the Ordering Party's Business Secret, to which special actions specified in the Ordering Party's internal files have been taken, in order to keep it secret and the use, transfer or disclosure of which to an unauthorized person poses a significant threat to or impairs the interests of the Ordering Party (“ORLEN S.A.'s Company Secret”), the Contractor, before accessing such information, undertakes to conclude with the Ordering Party a separate agreement governing the rules and conditions of protection of ORLEN S.A.'s Company Secret.

  - For the avoidance of doubt, the Parties confirm that the Contractor, beside its obligations under this Agreement, shall be also required to comply with additional requirements for the protection of certain types of information (e.g.  personal data, confidential information) resulting from applicable laws.

  - The Contractor is obliged to fulfil, on behalf of the Ordering Party as the Data Controller within the meaning of the applicable legal provisions on protection of personal data, immediately, but not later than within 30 (thirty) days from the date of conclusion of the Agreement with the Ordering Party, the information obligation towards natural persons employed by the Contractor or cooperating with the Contractor at the conclusion or performance of the Agreement – regardless of the legal basis for this cooperation – whose personal data have been provided to the Ordering Party by the Contractor in connection with the conclusion or performance of the Agreement. The obligation referred to in the preceding sentence shall be fulfilled by providing these persons with the information clause constituting Addendum No. 1 [Information Clause], while maintaining the accountability principle.

# EXTERNAL COMMUNICATION

  - The Contractor undertakes to obtain the Ordering Party's prior written consent to place the company business name, company name, trademark, or other protected designation for the Ordering Party on its website, list of contractors, in brochures, advertisements and any other advertising and marketing materials. In such a case, the Contractor undertakes to submit to the Ordering Party, together with the request for consent, and a draft of materials in which such data would be included.

  - The Contractor also undertakes to obtain the prior written consent of the Ordering Party to provide the mass media such as the press, radio, TV, Internet with any information regarding the Agreement. In such a case, the Contractor undertakes to submit to the Ordering Party, along with the request for consent, the content of the information that would be used in the mass media.

  - The obligation to obtain the consent referred to in section 3.1. 3.2. above, does not apply:

    - in the case of using by the Contractor reference letters obtained from the Ordering Party, however, the lack of the obligation to obtain consent covers only the Contractor's right to submit reference letters together with an offer submitted by him to the individually designated addressee.

    - in the case of the Contractor being a public company fulfilling the information obligations resulting from legal provisions applicable to such companies.

  - In the event of non-performance or improper performance of the obligations set out in sections 3.1. and 3.2. above, the Ordering Party shall be entitled to charge a contractual penalty in the amount of PLN 100,000.00 (in words: one hundred thousand zlotys) for each breach. The payment of the contractual penalties referred to in the preceding sentence does not limit the Ordering Party's right to claim supplementary compensation on general terms if the amount of the damage suffered exceeds the prescribed amount of the contractual penalty.

# ANTI-CORRUPTION CLAUSE

  - Each of the Parties certifies that, in connection with performance hereof, it shall exercise due diligence and shall comply with all legal provisions applicable to the Parties as regards the prevention of corruption, issued by competent authorities in Poland and in the territory of the European Union, both directly and while acting through business entities controlled by or affiliated with the Parties.

  - Each Party certifies that it has implemented procedures to prevent corruption and conflicts of interest.

  - Each of the Parties additionally certifies that, in connection with performance hereof, they shall comply with all requirements and internal regulations applicable to the Parties as regards standards of ethical conduct, prevention of corruption, settlement of transactions, costs and expenses in compliance with the law, conflict of interests, giving and accepting gifts and anonymous reporting and clarification of irregularities, both directly and while acting through business entities controlled by or affiliated with the Parties.

  - The Parties guarantee that, in connection with the conclusion and performance hereof, neither of the Parties and none of their owners, shareholders, stockholders, members of the management board, directors, employees, subcontractors and no other person acting on their behalf have made, proposed, promised to make or will propose to make or authorize any payment or another transfer constituting a financial benefit or any other benefit, either directly or indirectly, to any of the following:

    - any member of the management board, director or another employee or agent of a Party or any business entity controlled by or affiliated with the Parties,

    - any public official understood as a natural person performing a public function within the meaning granted to this term in the legal system of a country in which the present Agreement is performed or in which registered offices of the Parties or any business entity controlled by or affiliated with the Parties are located,

    - any political party, member of a political party or candidate for a post in a state office.

    - any agent or intermediary in exchange for payment to any of the aforementioned; and

    - any other person or entity – in order to obtain their decision, influence, or actions which may result in any privilege inconsistent with the law or for any other improper purpose, if the said action is or would be in breach of legal provisions on the prevention of corruption, issued by competent authorities in Poland and in the territory of the European Union, both directly and while acting through business entities controlled by or affiliated with the Parties.

  - The Parties are under an obligation to immediately inform each other about each and every case of a breach of provisions laid down in this anti-corruption clause. At a written request of one of the Parties, the other Party shall provide information and answers to justified questions concerning the performance of this Agreement, to the extent compliant with the provisions of this anti-corruption clause.

  - Each of the Parties certifies that during the period of performance of this Agreement, it shall enable each person acting in good faith to report breaches of law via electronic mail to the address: naruszenieprawa@orlen.pl or by phone: +48 800 322 323 – without caller identification.

  - In case where it is suspected that corrupt actions may have been committed in connection with or for the purpose of performance of this Agreement by any representatives of any Party, the Parties shall cooperate in good faith to clarify the circumstances pertaining to potential corrupt actions.

# SANCTION CLAUSE

  - Representations of the Contractor:

## The Contractor represents that, to the best of its knowledge, as of the date of the Agreement, it and its subsidiaries, parent companies and members of its bodies and persons acting in its name and on its behalf:

    - comply with sanctions provisions introduced by the United Nations, the European Union, Member States of the European Union and the European Economic Area, the United States of America, the United Kingdom of Great Britain and Northern Ireland (hereinafter: the “Sanction Provisions”);

    - are not subject to any sanctions, including economic sanctions, trade embargoes or other restrictive measures under the Sanction Provisions and are not legal or natural persons with whom the Sanction Provisions prohibit transactions (hereinafter: the “Sanctioned Entity");

    - are not directly or indirectly owned or controlled by legal or natural persons meeting the criteria set out in (ii) above;

    - o not have their domicile or their principal place of business in a country subject to the Sanction Provisions or are not incorporated under the laws of a country subject to the Sanction Provisions;

    - are neither subject to nor involved in proceedings or an investigation against them in relation to the Sanction Provisions.

  - Obligations of the Contractor

    - The Contractor hereby undertakes to ensure that during the term of the Agreement:

    - it and its subsidiaries, and members of its bodies and persons acting on its behalf and for its benefit, shall comply with the Sanction Provisions;

    - any remuneration to which it is entitled under the Agreement will not be available (directly or indirectly) to the Sanctioned Entity and neither used for the advantage of the Sanctioned Entity to the extent that such action is prohibited under the Sanction Provisions;

    - any of the representations represented in section 5.1. will remain correct.

    - If any statement made in section 5.1 becomes untrue, the Contractor shall immediately, but no later than within 30 days of becoming aware of such a case, inform ORLEN S.A. of such a case and of the measures taken to restore the truthfulness of such statements, unless this is prohibited by law. ORLEN S.A. of each such case and of the measures taken to restore the truthfulness of such statements.

    - In the event of a breach of the obligations specified in section 5.2.1, ORLEN S.A. shall be entitled to terminate the Agreement due to the Contractor's fault and to compensation covering all related damages.

    - Furthermore, if, as a result of a breach of the obligations specified in section 5.2.1 or section 5.2.2, ORLEN S.A. is subject to any restrictions, sanctions or limitations imposed by the entities listed in section 5.1(i), ORLEN S.A. shall be entitled to compensation covering any damages related to such restrictions, sanctions or limitations. (i), ORLEN S.A. shall be entitled to compensation covering all damages related to such restrictions, sanctions or limitations.

ADDENDUM NO. 1 [INFORMATION CLAUSE] TO APPENDIX No. 6 TO THE AGREEMENT [ORDERING PARTY’S REGULATIONS]

INFORMATION CLAUSE

for persons representing the Contractor, designated for contact or cooperating with the Contractor in the conclusion and performance of contracts with ORLEN S.A.

Who is the controller of your personal data?

The controller of your personal data is ORLEN S.A., with its registered office in Płock, ul. Chemików 7. Contact phone numbers: +48 24 256 00 00, +48 24 365 00 00, +48 22 778 00 00.

How can you contact the Data Protection Officer?

You can write to the following e-mail address: daneosobowe@orlen.pl or by post to ORLEN S.A. with the note “Data Protection Officer”. More information is available at www.orlen.pl under the “Contact” section.

What data do we process?

Your personal data, provided to ORLEN S.A. by Contractor, an entity cooperating with ORLEN S.A. or intends to  cooperate with ORLEN S.A., include, depending on the type of cooperation:

- name and surname,

- job title and function,

- business phone number and e-mail address,

- PESEL number (Polish national identification number), or applicable national equivalent (Personal ID),

- information about authorizations and qualifications,

- data required for the legal, financial and sanction assessment of the Contractor.

For what purpose do we process the data?

The data is processed in order to:

- perform contracts with Contractors (e.g. contact, verification of authorizations, qualifications and declarations, issuing powers of attorney, correspondence exchange, proper performance of the contract, control, settlement of the contract, maintaining confidentiality and occupational health and safety),

- pursue and defend claims,

- fulfill legal obligations (e.g. resulting from the Anti-Money Laundering Act, construction law, EU regulations),

- assess the legal, financial and sanction credibility of Contractors in order to protect the economic and legal interests of ORLEN S.A., including ensuring the security of economic transactions and compliance with applicable sanction regulations, as well as by assessing the risk of cooperation. To achieve the above objective, personal data is co-administered by companies belonging to the ORLEN Group. Detailed information on the rules of co-administration is available at www.orlen.pl in the "Personal data" tab.

On what legal basis do we process the data?

- the legitimate interest of ORLEN S.A. (Article 6(1)(f) of the GDPR),

- legal obligations (Article 6(1)(c) of the GDPR).

Who may have access to your data?

The data may be transferred to companies within the ORLEN Group and other cooperating entities, participants in procurement processes, and entities such as IT, courier, security, OHS, legal, advisory, or archiving service providers.

How long do we process the data?

The data is processed for the time necessary to achieve the purposes and fulfill legal obligations. It may be stored longer only if required by law.

What are your rights?

You have the right to:

- access your data,

- rectify, delete or restrict the processing of your data,

- object (if the data is processed based on legitimate interest),

- lodge a complaint with the President of the Personal Data Protection Office.

Requests can be sent to: daneosobowe@orlen.pl or by post with the note “Data Protection Officer”.

ADDENDUM NO. 2 [INFORMATION OBLIGATIONS OF A PUBLIC COMPANY] TO APPENDIX No. 6 TO THE AGREEMENT [ORDERING PARTY’S REGULATIONS]

[VERSION FOR AN UNDERTAKING WHOSE FINANCIAL INSTRUMENTS ARE LISTED ON THE STOCK EXCHANGE]

# GENERAL PROVISIONS

  - The following provisions apply to undertakings whose financial instruments are listed on a stock exchange in a Member State of the European Union.

- INFORMATION OBLIGATIONS OF A PUBLIC COMPANY

  - Both Parties have information obligations towards the capital market, which are regulated in the Regulation (EU) No. 596/2014 of the European Parliament and of the Council of April 16, 2014 on market abuse (market abuse regulation) and repealing the Directive 2003/6/EC of the European Parliament and of the Council and Commission’s Directives 2003/124/EC, 2003/125/EC, and 2004/72/EC (hereinafter the "MAR Regulation").

  - In this regard, applying the provisions of the above Regulation:

### both Parties shall inform each other of their intention to publicly disclose information regarding the Agreement, if either Party considers it confidential within the meaning of the MAR Regulation;

### Information considered by any of the Parties to be confidential information within the meaning of the MAR Regulation may not be used or disclosed unlawfully by the other Party and its employees. In the event of using confidential information and its unlawful disclosure, the sanctions provided for in the MAR Regulation shall apply;

### in the event that either Party considers this Agreement to be confidential information within the meaning of the MAR Regulation, the Parties allow for the possibility of presenting each other for consultation the scope of information subject to stock exchange announcements regarding this Agreement.

[VERSION FOR AN UNDERTAKING WHOSE FINANCIAL INSTRUMENTS ARE NOT LISTED ON THE STOCK EXCHANGE]

# GENERAL PROVISIONS

  - The following provisions apply to undertakings whose financial instruments are not listed on a stock exchange in a Member State of the European Union.

- INFORMATION OBLIGATIONS OF A PUBLIC COMPANY

  - ORLEN S.A. has information obligations towards the capital market as regulated by Regulation (EU) No. 596/2014 of the European Parliament and of the Council of April 16, 2014 on market abuse (market abuse regulation) and repealing Directive 2003/6/EC of the European Parliament and of the Council and Commission’s Directives 2003/124/EC, 2003/125/EC, and 2004/72/EC (hereinafter the "MAR Regulation").

  - In this regard, applying the provisions of the above Regulation:

### ORLEN S.A. shall inform the other Party to the Agreement of its intention to make the information concerning the Agreement public if it considers it to be confidential within the meaning of MAR Regulation;

### The information recognized by ORLEN S. A. as confidential information within the meaning of the MAR Regulation may not be used by the other Party to the Agreement or by the persons working for its benefit, and shall not be unlawfully disclosed. In the event of using confidential information and its unlawful disclosure, the sanctions provided for in the MAR Regulation shall apply.

# Appendix No. 7 TO THE AGREEMENT [IT SECURITY RULES]

# GENERAL PROVISIONS

  - This Appendix forms an integral part of the Agreement.

  - The Parties agree that the capitalized terms used in the Appendix which are not defined herein shall have the meanings given to them in the Agreement.

# IT SECURITY RULES

  - During the performance of the Agreement, the Contractor is obliged to comply with the IT security rules specified in the Agreement.

  - The Contractor is obliged to have an IT security policy that expressly applies to the works carried out under the Agreement.

  - The Contractor is obliged to ensure that the management of the IT infrastructure used to implement the Agreement is carried out in accordance with good, recognized IT security practices.

  - In the case of justified necessity, the Ordering Party shall grant authorized persons on the part of the Contractor logical access from the internal IT network of the Ordering Party to the Ordering Party's IT resources on the terms described in Addendum No. 1 to this Appendix [Rules of Logical Access to the Ordering Party’s IT Resources].

  - The Contractor undertakes to immediately notify the Ordering Party of any violations or incidents of IT security in connection with the access to the Ordering Party's IT resources.

  - The Contractor undertakes to perform the obligations under the Agreement in a manner that prevents the loss of confidentiality, integrity, and availability of any data. In the event that the performance of the Agreement involves the risk of losing the above-mentioned data security attributes, the Contractor is obliged to inform the Ordering Party about such risk before commencing any work and enable the Ordering Party to carry out activities ensuring preservation of the above-mentioned attribute.

  - In order to grant the Contractor remote access to the Ordering Party's IT resources, it is necessary to sign a separate agreement on providing remote access to IT resources, a model of which is attached as Addendum No. 2 to this Appendix [Model Remote Access Agreement].

  - In the event of a breach by the Contractor of the IT security rules, the Ordering Party may request the Contractor to pay contractual penalties in the amount of PLN 100,000.00 (in words: one hundred thousand zlotys) for each breach. The right to demand contractual penalties, referred to in the preceding sentence, does not exclude the Ordering Party's right to claim supplementary compensation on general terms if the amount of the damage suffered exceeds the prescribed amount of the contractual penalties.

  - The Contractor shall ensure that the Internet applications used to perform the Agreement will be configured in accordance with recognized international standards in the field of Internet application security, such as OWASP, and will not be susceptible to typical threats from the Internet (OWASP Top Ten).

  - In the event of the Ordering Party's decision to perform cybersecurity verification (penetration tests) of the software provided by the Contractor as part of the performance of the Agreement, the Contractor will enable such verification and, if vulnerabilities are identified, will follow the Ordering Party's recommendations, and remove the vulnerabilities at its own cost and risk.

# ADDENDUM NO. 1 [RULES OF LOGICAL ACCESS] TO APPENDIX NO. 7 TO THE AGREEMENT [IT SECURITY RULES]

Rules of Logical Access to the Ordering Party’s IT Resources

- The Ordering Party shall provide authorized persons representing the Contractor with logical access to the Ordering Party's ICT resources from the internal IT network, using such computers made available by the Ordering Party or being the Contractor's property, compliant with the requirements of the Ordering Party's current computer security policy.

- The access referred to in section 1 above shall not be granted earlier than after concluding the Agreement and for a period not longer than the its term and after meeting the security requirements indicated in the Agreement.

- The list of persons on the Contractor's part authorized to access pursuant to section 1 above, the level of authorization and a declaration of compliance with the requirements set out in the Agreement have been included in item I of this Addendum.

- Each and every change to the information included in item I of this Addendum shall be confirmed within 2 Business Days in a written request signed by the Contractor's representative and submitted for written approval to the Ordering Party's representative. Such modifications do not require an amendment to the Agreement.

- Each person listed in section 3 above shall be provided with the required accounts in respective ICT resources accessed and granted with relevant rights to such resources.

- The people listed in section 3 above shall be obliged to:

  - observe the computer security principles laid down in the Agreement ;

  - observe the Ordering Party's computer security rules and procedures with respect to the subject of the Agreement;

  - prevent unauthorized access to the Ordering Party's ICT resources;

  - secure the exploited computer hardware and the data processed using them against unauthorized access;

  - not to disclose to any person any current or previous personal passwords, working group passwords or other means of authentication in the Ordering Party's ICT resources ;

  - only use the communication protocols made available by the Ordering Party;

  - use the accessible ICT resources only for the purpose of performing the Agreement, solely within the approved scope of authority and exercising due diligence.

- The Contractor undertakes to implement and apply the procedures as well as physical, organizational and technological protections laid down in this Agreement (including protection against malware) at its own expense in order to ensure security of those of their own ICT resources which directly or indirectly participate in the performance of the Agreement.

- The protections applied by the Contractor shall be adequate to the actual threats to computer security, and they should prevent unauthorized access to the Ordering Party ICT resources.

- The Ordering Party reserves the right to monitor and register the operations of the Contractor's representatives allowed access to the Ordering Party's ICT resources in order to verify whether such persons comply with computer security principles and procedures in force, and to immediately deny access should such persons infringe computer security principles in force, including, but not limited to:

  - disclose granted or used personal passwords to computer resources

  - use access rights to ICT resources for purposes other than performance of the Agreement;

  - fail to comply with the requirement of securing the entrusted computer hardware and technical measures used to access the Ordering Party computer resources;

  - install software or change the configuration of the computer hardware entrusted by the Ordering Party without authorization, unless such operations fall within the scope of the Agreement. In the latter case, the reasons for installing additional software or changing configuration shall be communicated for acceptance to a person responsible for the performance of the Agreement on behalf of the Ordering Party. Any such changes shall be introduced in compliance with the Ordering Party's relevant procedures;

  - fail to observe the computer security principles laid down in the Agreement.

- The Contractor undertakes to immediately notify the Ordering Party of any security incidents or infringements related to the Ordering Party's Business Secret and Company Secret of ORLEN S.A. with respect to the provided access to the Ordering Party's ICT resources.

- Upon termination of the Agreement the Contractor shall return to the Ordering Party all and any technical means provided by the Ordering Party to enable access to its ICT resources.

- The Contractor acknowledges that it is fully responsible for any damage suffered by the Ordering Party as a result of computer security incidents caused by violation or non-application of the principles laid down in the Agreement and this Appendix by persons listed in section 3 above.

ITEM NO. I TO ADDENDUM NO. 1 [RULES OF LOGICAL ACCESS TO THE ORDERING PARTY’S IT RESOURCES] TO APPENDIX NO. 7 TO THE AGREEMENT [IT SECURITY RULES]

List of authorized persons and representation on compliance with the Agreement

- list of persons on the Contractor's part authorized to logical access to the Ordering Party's ICT resources from the internal IT network using the Contractor's computers.

| No. | Full name | Level of authorization | Name of resource / service | Environment | Name of Account | Validity of authorization | Model and serial number of computer |
| --- | --- | --- | --- | --- | --- | --- | --- |

Key:

Authorization level: u - user, a - administrator, d - software developer,

Name of resource / service: name of host and scope of accessible services,

Environment: p - production, t - test, r - development,

Name of account: name of individual account in accessible resources,

Validity of authorization: from ....... to ........

| ORDERING PARTY .......................................... Full name (legible), date, signature | CONTRACTOR .......................................... Full name (legible), date, signature |
| --- | --- |

- Contractor's representation on compliance with the Agreement

Pursuant to section 3 of the Rules of logical access to the Ordering Party's IT Resources, which constitute a part of the agreement [...] concluded on [...], between ORLEN S.A. and [...] ("Agreement");

[...] represents that:

- It accepts and undertakes to observe the computer security principles applicable to the Agreement;

- The computer hardware with access to the Ordering Party's ICT resources used for the performance of the Agreement complies with computer security requirements, including, but not limited to:

  - With respect to the following software installed and operated on such computer hardware:

  - software encrypting the content of the entire hard drive ;

  - anti-virus software and personal firewall (with regularly updated signatures);

  - With respect to computer configuration:

  - the computer is protected with BIOS password and has active protection in the form of personalized login to the operating system at each activation of the system;

  - the computer prevents start-up of the operating system from removable electronic data carriers;

  - the computer is automatically blocked with an at least 8-character complex password, i.e. consisting of 3 out of 4 groups of characters (small letters, capital letters, digits, special symbols) not later than after 6 minutes of user’s inactivity;

  - the computer does not operate IM (Instant Messaging) or P2P (Peer-to-Peer) software ;

  - the computer does not have any software installed or used which would enable unauthorized intrusion in the Ordering Party's ICT resources.

- The persons on the Contractor's side authorized to access the Ordering Party's ICT resources have been advised on their obligations to comply with the principles of computer security applicable under this Agreement and have signed relevant representations to observe those principles.

CONTRACTOR

.........................................

# ADDENDUM NO. 3 [MODEL REMOTE ACCESS AGREEMENT] TO APPENDIX NO. 7 TO THE AGREEMENT [IT SECURITY RULES]

AGREEMENT ON GRANTING REMOTE ACCESS

to IT RESOURCES

Concluded on ................................. in Płock, Poland by and between:

ORLEN S.A. with its registered office in Płock, ul. Chemików 7, 09-411 Płock, entered in the Register of Entrepreneurs of the National Court Register under the KRS number: 0000028860, whose registration documentation is kept by the District Court for Łódź-Śródmieście in Łódź, XX Commercial Division of the National Court Register, NIP: 7740001454, REGON: 610188201, BDO: 000007103, with the share capital of PLN 1,451,177,561.25 paid in full

hereinafter referred to as “ORLEN”,

represented by:

1. [...]

and

[•] with its registered office in [•] at [address], [postal code] [place], entered into the Register of Entrepreneurs of the National Court Register under KRS No.: [•], the registration documentation of which is kept by the District Court for [•], [•] Commercial Division of the National Court Register, Tax ID No. (NIP): [•], Statistical ID No. (REGON): [•], with share capital in the amount of PLN [•], paid up in [•],

hereinafter referred to as the “Service Provider”,

represented by:

1. [...]

Hereinafter referred to jointly as the "Parties".

The Parties conclude this agreement (“Agreement”) (in order to determine the terms of the Service Provider’s Remote Access to the ORLEN’s IT resources for the purpose of performing the Service Provider’s obligations lied down in the Agreement No. [_] dated [_]

hereinafter referred to as (including all amendments to the above-mentioned agreement) the “Contract”.

§ 1

Subject of the Agreement

- ORLEN shall provide the Service Provider with Remote Access to IT resources (hereinafter referred to as “Remote Access”) in accordance with the terms and conditions specified herein.

- This Agreement shall also apply to any entity to which the Service Provider commissions, subject to ORLEN’s written consent, execution of the Contract (including part of the Contract) via Remote Access. In such case, the Service Provider shall be responsible for effects of the operations of third parties to whom they commission the provision of the Contract as if for their own operations.

§ 2

Availability

- Remote Access is only possible after signing the Agreement and the compliance with requirements for Remote Access and protection of the information by the Service Provider, specified in the Contract and the Agreement. (Including Appendix 2 to the Agreement).

- The scope of Remote Access and a list of the Service Provider’s representatives authorized to use Remote Access are included in Appendix no. 1 to this Agreement.

- Each and every change to the information included in Appendix no. 1 to the Agreement, shall be confirmed in a written request, within 2 Business Days, signed by the Service Provider’s (specified in § 5.4) representative and submitted for written approval to ORLEN’s representative (specified in § 5.4). Such modifications do not require an amendment to the Agreement.

- Remote Access shall be activated only for the Service Provider’s representatives within 10 Business Days from the entry into force of this Agreement, subject to the Service Provider’s compliance with the policy laid down in Appendix no. 2 to this Agreement.

- Compliance with the policy as determined in § 2.4 above shall be confirmed to ORLEN in a written representation, as presented in Appendix no. 3 to this Agreement.

§ 3

Remote Access validity period

- Remote Access shall be provided for a time period described in Appendix no. 1 to this Agreement (Validity of authorization), subject to the provisions of § 2.2 below.

- Remote Access may be cancelled by ORLEN, which shall be synonymous with terminating this Agreement without a notice period by ORLEN, in the following cases:

  - breach of the provisions of § 4, § 5, or § 6 of the Agreement;

  - failure to comply with the criteria confirmed in a representation as referred to in § 2.5 above;

  - request to cancel Remote Access made by the owner of the business IT resource (on ORLEN’s side), which is being accessed;

  - termination or expiry of the Contract and repeal or foul up of legal effects;

  - detection of malware or other software threatening the security of the ORLEN’s IT resources on a computer used to obtain Remote Access;

  - causing an incident related to IT security of the ORLEN’s IT resources or security of the ORLEN’s information.

- In any case referred to in § 3.2 above, the ORLEN shall be authorized to initiate Remote Access cancelling procedure.

§ 4

Terms of using Remote Access

- The ORLEN IT resources accessible via Remote Access may be used by the Service Provider, including persons authorized to use Remote Access, only in accordance with their intended use.

- The Service Provider and their representatives authorized to use Remote Access shall be obligated to:

  - use Remote Access only for performing the Contract, with due diligence, and solely within the approved scope of authority;

  - obtain and process only such information which is necessary to perform the Contract;

  - not to use any mechanisms to obtain Remote Access unless authorized by the ORLEN;

  - use Remote Access only in such places and in such a manner as to ensure the protection of ORLEN’s information displayed on the screen of a device which is used to obtain Remote Access;

  - ensure protection of information obtained using Remote Access, in particular not to reveal such information to third persons;

  - observe the ORLEN IT security policy and procedures applicable with respect to the performance of the Contract and this Agreement.

- The Service Provider shall be responsible for ensuring that access to means of authentication is only granted to authorized persons and shall ensure adequate protection against third party access to such means.

- The Service Provider shall, without undue delay, notify a representative of the ORLEN, as defined in § 5.4, of any reported scope of access which is inadequate to or exceeds the scope of authority determined in the Agreement or to the subject of the Contract.

§ 5

Cooperation between the Parties

- The Parties shall cooperate with respect to supervising the implementation of this Agreement.

- Persons authorized to use Remote Access shall immediately notify the ORLEN representative each time they:

  - detect violation of the security of the ORLEN’s IT resources or the security of the ORLEN’s information or the security of the Service Provider’s IT resources using via Remote Access;

  - detect violation of the integrity of hardware or software, or suspected attempts at such violation;

  - discover or suspect there has been a disclosure of means of authentication enabling Remote Access.

- The Service Provider shall notify the ORLEN within 2 Business Days of any changes concerning their representatives authorized to use Remote Access as listed in Appendix no. 1 to this Agreement.

- The Parties shall make all and any arrangements, and take operational decisions in writing or orally, or via electronic mail, through their respective representatives responsible for the implementation of this Agreement:

ORLEN’s representative:

First name and last name

Phone:

Fax:

e-mail:

Service Provider’s representative:

First name and last name

Phone:

Fax:

e-mail:

- Changes in the person of a representative, a phone number, fax number or e-mail address as referred to in § 5.4 above shall not constitute change to this Agreement and shall be effective upon notifying the other Party of the change in writing or via electronic mail. Arrangements and decisions of representatives shall be binding on the Parties as long as they do not alter the provisions of this Agreement.

- Any IT security incidents concerning Remote Access and possible problems with Remote Access shall be reported to the ORLEN representative as defined in § 5.4 above.

§ 6

Right to monitor

- The ORLEN shall have the right to monitor the Service Provider’s use of Remote Access with respect to the obligations referred to in this Agreement, in the form of inspection by the representatives of ORLEN or carried out by a third party acting on ORLEN cost and order and to demand written explanations by the Service Provider within 5 Business Days from receipt by the Service Provider request for explanation by the ORLEN.

- At the end of inspection, as referred to in § 6.1 above, the ORLEN may formulate post-inspection recommendations and request their implementation, and define the time period for their implementation.

- ORLEN will carry the right to control during the working hours of the Service Provider and after prior notification to the Service Provider.

- The Service Provider shall enable inspection, as referred to in § 6.1 above,

- On ORLEN request Service Provider will provide valid documentation of IT Security, the devices and systems used during the Remote Access in order to control required proper technical and organizational security.

- Inspection, as referred to in § 6.1 above, shall only concern compliance with the requirements laid down in the Agreement.

- The ORLEN reserves the right to monitor and register the operations of persons authorized to use Remote Access with respect to their observance of IT security policy applicable to Remote Access, and to immediately block access to such persons whenever they are reported to violate that policy, including but not limited, to:

  - disclose the passwords granted to or used by them and means of authentication used in IT resources;

  - use access rights to IT resources for purposes other than the Contract execution;

  - fail to adequately protect devices or technical, or organizational means used to obtain Remote Access;

  - install software or change the configuration of accessible IT resources without permission, unless such operations fall within the scope of this Contract and have been agreed between the Parties;

  - ignore the security policy determined in the Agreement.

§ 7

Responsibility

- The Service Provider shall be responsible for non-performance or improper performance requirements of this Agreement, including provide or execution of Remote Access not comply with this Agreement, in particular the Service Provider shall be responsible for breach of the provisions of § 4, § 5 and § 6, and for violation of the IT security policy determined in Appendix no. 2 to this Agreement.

- In cases as referred to in § 7.1 above, the Service Provider shall pay ORLEN a contractual penalty in the amount of PLN 100,000.00 (in words: one hundred thousand zlotys) for each violation.

- The right to receive a contractual penalty shall not limit the rights of the ORLEN to claim from the Service Provider compensation on general terms, if the amount of damage suffered exceeds the reserved amount of the contractual penalty.

- In case of violation of the provisions of this Agreement for reasons due to the Service Provider, following which ORLEN will be required to pay compensation or will be fined, the Service Provider agrees to compensate ORLEN all damages included losses on this account.

- In case of Service Provider’s inability to use Remote Access, ORLEN responsibility   all liability for damages, regardless of its basis, is excluded.

- The responsibility of the Service Provider arising from the Agreement or related to this Agreement is not subject to any restrictions.

§ 8

Accessibility

- The ORLEN shall take all reasonable efforts to ensure Remote Access to IT resources, however, the ORLEN does not guarantee the continuity of such access.

- The ORLEN may limit or periodically suspend Remote Access at any time, whenever the ORLEN considers it necessary.

- The Service Provider’s inability to use Remote Access shall not release the Service Provider of their responsibility for non-performance or undue performance of the Contract.

§ 9

Termination of the Agreement

- This Agreement may be terminated at any time by mutual consent of the Parties, a letter of Agreement concluded and otherwise shall be null and void.

- This Agreement may be terminated by letter of (otherwise shall be null and void) statement of termination of the Agreement, upon 30-day notice.

- This Agreement may be terminated by the ORLEN with or without notice period in the event of a threat to the security of the ORLEN IT resources and also in the cases referred to in § 3.2 of this Agreement.

§ 10

Final provisions

- This Agreement shall enter into force on the day of its signing by the Parties, from the date of entry into force of the Agreement is an integral part of the hereto.

- The Parties agree that any disputes related to the performance of this Agreement shall be settled amicably. Where a dispute may not be solved amicably, it shall be submitted to a court of competent jurisdiction for the ORLEN.

- Any changes and supplements to this Agreement shall only be valid if made in writing.

- Appendixes to this Agreement constitute an internal part hereto.

- This Agreement is made in two counterparts, one for each of the Parties.

ORLEN                                                      SERVICE PROVIDER

Appendices:

Appendix No. 1 - Scope of Remote Access and List of Authorized Persons

Appendix No. 2 - IT security rules applied to Remote Access

Appendix No. 3 - Service Provider’s representation

Appendix No. 1 - Scope of Remote Access and List of Authorized Persons

- Scope of Remote Access:

| No. | Name and surname | Name of resource, service / PORTS | IP address | Environment | Name of account | Level of authority | Validity of authorization |
| --- | --- | --- | --- | --- | --- | --- | --- |

- Name of  resource / service: exact name of a system, application or service to be provided via Remote Access, and the scope of accessible services,

- IP address: IP address of a device in a given system, e.g. test server IP

- Environment: p - production, t - test, r - development,

- Account name: name of individual account in accessible resources,

- Privilege level: U - user, A - administrator, P - programmer, T - tester.

- Period of authorization: date from ... date to ...

- List of authorized persons

| No. | Name and surname | Phone no. | E-mail address | Model and serial number of the computer |
| --- | --- | --- | --- | --- |
| 1. |  |  |  |  |
| 2. |  |  |  |  |
| 3. |  |  |  |  |
| 4. |  |  |  |  |

| ORLEN .......................................... Name and surname (legible), date, signature | SERVICE PROVIDER .......................................... Name and surname (legible), date, signature |
| --- | --- |

Appendix No. 2 - IT security rules applied to Remote Access

- Remote Access via VPN connections to IT resources specified in the Agreement shall be granted upon signing of the Agreement and subject to the Service Provider complying with the requirements laid down in the Agreement and Contract (this Appendix to this Agreement).

- The means of authentication provided by the ORLEN shall be used in order to obtain Remote Access.

- The Service Provider shall have in place a IT security policy which evidently applies to the works realised under the Contract, remote resources and used IT infrastructure.

- The Service Provider shall guarantee that the IT infrastructure used to obtain Remote Access is managed in accordance with good, accepted IT security practice.

- The protections and procedures applied by the Service Provider shall be adequate to the actual threats to the IT security of accessible resources, and they shall prevent unauthorized access to the ORLEN and Service Provider’s resources and processed information in there.

- The Service Provider shall guarantee that at all times when Remote Access is used, computers of the persons authorized to have Remote Access:

  - have password protected BIOS access;

  - have an operating system, with all the available updates installed, with an at least 8-character password consisting of at least 3 out of 4 groups of characters (uppercase letters, lowercase letters, digits, special characters);

  - have protections preventing start-up of the operating system from removable electronic data carriers;

  - have up-to-date and active anti-virus software;

  - have active firewall protections;

  - have active screen saver blocked with a password as determined in point b) above, activated automatically no longer than after 10 minutes of a user’s inactivity;

  - in the case of portable computers – have cryptographic protection of data obtained or generated in connection with contractual works;

  - are not used to extend Remote Access to other computers or devices of the Service Provider or third parties.

- The Service Provider shall guarantee that any communication with accessible IT resources within Remote Access is done only via safe, i.e. encrypted communication protocols.

- The Service Provider shall guarantee the confidentiality of any information related to Remote Access and the security of Remote Access, and shall guarantee that no hardware used for the purposes of Remote Access (including means of authentication), both provided by the ORLEN and belonging to the Service Provider, is made available to third parties other than third parties to whom the Service Provider commissions, subject to the ORLEN’s written consent, provision of performance of the Contract (including part of this Contract)  , including Remote Access to the systems operated.

- The Service Provider shall guarantee that the hardware and IT resources used for the purposes of Remote Access are provided with adequate physical protections which allow physical access to such hardware and IT resources only to the Service Provider’s authorized personnel listed in Appendix no. 1 to this Agreement.

- The Service Provider shall promptly notify the ORLEN’s representative defined in § 5.4 of any issues related to the security of Remote Access to the ORLEN’s IT resources.

- The Service Provider shall advise all persons authorized to use Remote Access on the technical and organizational requirements, and security policy related to the use of Remote Access.

- The Service Provider shall obtain from all persons authorized to use Remote Access signed statements on respecting the principles of IT security specified in the Agreement.

Appendix No. 3

Service Provider’s representation

Pursuant to § 2.5 of the Agreement on granting Remote Access to IT resources made by and between ORLEN and ……. made on ………………… (“Agreement”)

…… (“SERVICE PROVIDER”) represents that:

- They accept and undertake to observe the security policy applicable to Remote Access laid down in the Agreement;

- They comply with the technical and organizational requirements laid down in Appendix no. 2 to the Agreement;

- Persons authorized to use Remote Access, listed in Appendix no. 1, have been advised on the required IT security policy applicable to Remote Access and have signed relevant representations to observe such policy.

SERVICE PROVIDER

..........................................

# Appendix NO. 8 to the AGREEMENT [Documentation]

# GENERAL PROVISIONS

  - This Appendix is an integral part of this Agreement.

  - Terms capitalized in the Appendix that are not defined in this Appendix shall be given the meaning adopted in the Agreement by the Parties.

- Documentation

## As part of the Agreement, the Contractor undertakes to create the Documentation in accordance with good market practices in this area of IT services.

## The Documentation will include, in particular, full as-built documentation (design, technical, functional) in a format that allows the Documentation to be exported to standard file formats (.docx). The Documentation shall contain all information allowing the Ordering Party to independently use the System the Documentation concerns.

## The Contractor shall provide a complete set of Documentation to the extent and under the terms of the Agreement.

## The Contractor shall provide the Ordering Party with the Documentation in electronic form, by [#].

## Upon expiry of the Agreement, regardless of the reason for the expiry, the Contractor shall issue to the Ordering Party the Documentation complete and up-to-date as of the date of the expiry.

# Appendix NO. 9 to the AGREEMENT [SOURCE CODE]

# GENERAL PROVISIONS

  - This Appendix is an integral part of this Agreement.

  - Terms capitalized in the Appendix that are not defined in this Appendix shall be given the meaning adopted in the Agreement by the Parties.

# SOURCE CODE

  - The Contractor shall make the Source Code produced in the course of this Agreement available to the Ordering Party, within the deadlines and in the form specified herein.

  - The Contractor shall make the Source Code available to the Ordering Party together with compilation and deployment scripts, configuration files and the necessary Documentation enabling the Ordering Party, or entities commissioned by the Ordering Party to do so, to further develop the Source Code.

  - Without prejudice to the provisions referred to below, the Contractor undertakes that the creation of the Source Code for the purposes of the performance of this Agreement shall be carried out in accordance with the best international market standards applicable in this area of IT services.

  - Together with the Source Code, the Contractor shall deliver a complete list of development tools, libraries and other elements necessary to bring such Source Code to executable form. In addition, at the Ordering Party's request, the Contractor shall provide the Ordering Party or a person designated by the Ordering Party with any additional information necessary to bring the relevant Source Code to executable form.

  - The Source Code shall contain comments, in particular comments inserted in the course of the performance of this Agreement, prepared in accordance with the rules of the art and the software development methodology applied by the Contractor. The Contractor shall not remove comments or other technical information from the Source Code prior to its delivery to the Ordering Party.

  - The Contractor shall not be entitled to apply any techniques or restrictions that would prevent the Ordering Party from reading or saving the Source Code.

  - Upon the expiry of this Agreement, irrespective of the reason for such expiry, the Contractor shall deliver to the Ordering Party the complete Source Code, current as at the date of expiry of this Agreement.

  - Where the Ordering Party decides to carry out a cybersecurity verification of the Source Code and cybersecurity vulnerabilities are identified as a result, the Contractor shall comply with the Ordering Party's recommendations and shall remediate the identified cybersecurity vulnerabilities in the Source Code at its own cost and risk.

# Appendix NO. 10 to the AGREEMENT [Open Source Software]

# GENERAL PROVISIONS

  - This Appendix is an integral part of this Agreement.

  - Terms capitalized in the Appendix that are not defined in this Appendix shall be given the meaning adopted in the Agreement by the Parties.

# Open Source Software

## Subject to the provisions below, the Contractor may use Open Source Software during the performance of the Agreement.

## In any case when the Open Source Software is used, the Contractor warrants that its use for the purposes of the Agreement shall be consistent with the provisions of the relevant licenses assigned to the given Open Source Software.

## The Contractor represents and warrants that the use of the Open Source Software will not limit the Ordering Party in respect of dissemination of other software connected with the Open Source Software, including the Ordering Party's obligation to distribute such combined software together with the Source Code. In the event that a particular license for the Open Source Software conditional on the way the Open Source Software merges with another software, the Contractor is obliged to make such a connection without imposing on the Ordering Party any obligation to distribute the merged software together with the Source Code.

## The Contractor represents and warrants that the license for the Open Source Software shall not impose any obligation on the Ordering Party any charges or fees for the benefit of entities entitled to such Open Source Software.

## Regardless of other provisions of the Agreement, the fact that the Open Source Software is present in the System when the Contractor breaches any of the rules governing the use of Open Source Software, will be treated by the Parties as a legal defect in the software provided or made by the Contractor under the Agreement, entitling in particular the Ordering Party not to accept the Development Order.

## Without prejudice to the sections above, the Open Source Software list, including the description of the type of licenses that the Contractor may use as part of the performance of the Agreement, is set out below:

    - [...].

## Without prejudice to the sections above, the Open Source Software list, including the description of the type of licenses that the Contractor may use as part of the performance of the Order shall also be provided by the Contractor each time in this Order.

## The list of Open Source Software provided by the Contractor, indicated in sections. 2.6. and 2.7. above, must include the name of the Open Source Software and its version.

## In the case of identification of cyber security vulnerabilities in the Open Source Software used by the Contractor, the Ordering Party may decide on the necessity to resign from the Open Source Software used. The Ordering Party has the right to do so at each stage of execution of the Agreement. In such a case, the Contractor may use another version of the indicated Open Source Software, free from the identified cyber security vulnerability, or use another Open Source Software (free from the identified cyber security vulnerability), and the use of this Open Source Software each time requires the Ordering Party's express prior consent. The Contractor shall not be entitled to additional remuneration for changes resulting from the need to adjust the delivered solution to the new version of Open Source Software or to the new solution.

## Throughout the term of the Agreement, the Contractor undertakes to update free of charge the software delivered or developed by the Contractor under the Agreement, when cyber security vulnerability used by the Open Source Software used by the Contractor is identified and declared to the Contractor. The time for providing updates shall be agreed between the Ordering Party and the Contractor each time, after an analysis of the impact of the relevant software security vulnerability, delivered or performed by the Contractor under the Agreementor the Order.

# Appendix NO. 11 to the AGREEMENT [PPDO]

# GENERAL PROVISIONS

  - This Appendix is an integral part of this Agreement.

  - Terms capitalized in the Appendix that are not defined in this Appendix shall be given the meaning adopted in the Agreement by the Parties.

# PERSONAL DATA PROCESSING ENTRUSTMENT (PPDO)

- STATEMENTS OF THE PARTIES

- The Parties declare that the PPDO regulates the matters referred to in Article 28 of Regulation (EU) 2016/679 of the European Parliament and of the Council (hereinafter: GDPR) in connection with the conclusion of the Agreement (i.e., the main agreement to which the PPDO is an appendix).

- The Controller ORLEN S.A. declares that it is the controller of personal data within the meaning of Article 4(7) of the GDPR, i.e., an entity which alone or jointly with others determines the purposes and means of the processing of personal data.

- The Processor […] declares that it is a processor within the meaning of Article 4(8) of the GDPR and has the resources, experience, knowledge, and qualified personnel, which enables it to properly perform the provisions of the PPDO, including providing sufficient guarantees for the implementation of appropriate technical and organizational measures so that the processing meets the requirements of the GDPR and protects the rights of data subjects whose data will be processed under the Agreement.

- The Controller declares that, in matters related to the processing of personal data, contact is possible via email at: […] or in writing to the Controller’s registered office address indicated in the Agreement.

- The Processor declares that, in matters related to the processing of personal data, contact is possible via email at: […] or in writing to the Processor’s registered office address indicated in the Agreement.

- All correspondence regarding the PPDO will be directed by the Parties to the email addresses indicated in sections 1.4 – 1.5.

- SUBJECT, PURPOSE, AND BASIC PRINCIPLES OF DATA PROCESSING ENTRUSTMENT

- The Controller entrusts the Processor with personal data for processing, and the Processor undertakes to process them only on documented instructions from the Controller, in accordance with the scope specified in the PPDO and other documented instructions provided by the Controller, in accordance with applicable law.

- The processing of personal data is for the purpose of performing the Agreement, in accordance with its subject matter and the scope and manner of processing specified in the PPDO.

- The scope of personal data entrusted for processing under the PPDO includes:

| Categories of persons whose data are entrusted for processing | [[Examples for verification in the footnote]] |
| --- | --- |
| Categories of processed data (type of entrusted personal data) | [[Examples for verification in the footnote]] |
| Nature and purpose of processing (processing activities undertaken in the context of the nature and purpose of processing from the Agreement) | [[Examples for verification in the footnote]] |

- If the scope of entrusted data for processing is not specified in section 2.3, the PPDO serves only as a template and does not have legal effect until the scope of data is indicated by the Controller in the manner specified in sections 2.5 – 2.8.

- Changes to the scope of entrusted personal data are made in writing, including electronically, by the Controller sending a statement containing the new scope of data to the Processor’s email address indicated in section 1.5, without the need to prepare an amendment.

- The Processor is obliged to immediately confirm receipt and implementation of the change in the scope of personal data by sending a return confirmation to the Controller’s email address indicated in section 1.4, no later than within 2 business days of receiving the statement.

- All correspondence regarding changes to the scope of personal data should be archived by both Parties in a manner that allows its later documentation for possible inspections or proceedings.

- The change in the scope of personal data becomes effective upon receipt by the Controller of confirmation of implementation of the change by the Processor.

- Personal data may be processed by the Processor both electronically (in IT systems) and in paper form – depending on the needs and nature of the processing activities performed.

- When processing personal data, the Processor should comply with the principles indicated in the PPDO and in the GDPR, as well as in other generally applicable legal provisions regulating the protection of personal data.

- The Processor acknowledges that processing the entrusted personal data to a broader extent or for purposes other than those indicated in sections 2.2 – 2.3 of the PPDO, without an appropriate legal basis, will constitute a violation of the GDPR and essential provisions of the Agreement, and may be grounds for its immediate termination and for consequences arising from it or provided for by law.

DETAILED PRINCIPLES OF DATA PROCESSING ENTRUSTMENT

3.1 	Before starting the processing of personal data, the Processor must take measures to secure personal data as referred to in Article 32 of the GDPR, in particular:

- taking into account the state of technical knowledge, the cost of implementation, as well as the nature, scope, context, and purposes of processing and the risk of violating the rights or freedoms of natural persons with varying likelihood and severity of threat, apply technical and organizational measures ensuring the security of processed personal data. The Processor should appropriately document the application of these measures,

- enable the Controller to effectively conduct an audit or inspection as referred to in section 9 below,

- ensure that any natural person acting under the authority of the Processor who has access to personal data processes them only on the instructions of the Controller, has been trained in personal data protection principles, and has been obliged to keep them confidential,

3.2 	The Processor will not copy, duplicate (subject to section 4.2 g)) or otherwise disseminate personal data, except where such action is necessary to perform the Agreement.

  - The Processor undertakes to immediately inform the Controller if, in the Processor’s opinion, the instruction given constitutes a violation of the GDPR or other personal data protection regulations.

MINIMUM FORMAL AND TECHNICAL REQUIREMENTS

4.1 	Formal requirements:

- The Processor is obliged to ensure that the management of IT infrastructure and applications used to perform the Agreement is carried out in accordance with good, recognized IT security practices,

- The Processor undertakes to immediately notify the Controller of any breaches or IT security incidents directly affecting the entrusted personal data,

- If the performance of the Agreement involves the risk of loss of data security attributes (confidentiality, integrity, and availability of data), the Processor is obliged to inform the Controller before commencing any work and enable the Controller to carry out actions ensuring the maintenance of these attributes,

- The Processor is responsible for the consequences of actions of employees and third parties to whom it has entrusted the performance of activities for the Controller as for its own actions.

- Technical requirements (for the Processor’s IT systems):

- The Processor undertakes to ensure access control in IT systems,

- Logging into IT systems is possible only based on an individual user login and password or other means ensuring the attribute of accountability,

- The Processor is obliged to have functioning mechanisms for deleting data at the request of the Controller,

- The Processor is obliged to have safeguards for IT systems against malicious software, including theft or destruction of data,

- The Processor is obliged to ensure the security of remote access to IT systems by using secure and encrypted VPN connections,

- The Processor is obliged to manage vulnerabilities in IT systems, including, among others: testing the cybersecurity of infrastructure and applications, procedures for managing updates,

- The Processor is obliged to manage business continuity, including, among others, creating backups and testing restoration from backups, as well as using mechanisms ensuring high availability of systems,

- The Processor is obliged to have systems for monitoring infrastructure and IT networks for cybersecurity.

OBLIGATIONS OF THE PROCESSOR

- The Processor undertakes to assist the Controller in fulfilling the obligations set out in Articles 32–36 of the GDPR. In particular, the Processor undertakes to provide the Controller with information and carry out its instructions regarding the measures used to secure personal data and cases of personal data protection breaches. The Processor is also obliged to:

- provide the Controller with information regarding an event that may constitute a personal data protection breach immediately, but no later than within 24 hours of detecting the event to the email address indicated in section 1.4. The event notification must include information about the event (date, time of occurrence/identification), nature and type of event, scope of the breach, remedial measures and actions taken, risk assessment (if possible), preliminary assessment of the risk to the rights and freedoms of natural persons, attachments (system logs, reports, screenshots, other supporting documents),

- designate persons responsible for taking action to remedy the negative effects of the breach and, in consultation with the Controller, take corrective actions and actions to reduce the risk of recurrence of the personal data protection breach,

- provide the Controller with information necessary to assess the impact of planned processing operations on personal data protection, as referred to in Article 35 of the GDPR,

- provide the Controller with information necessary for consultation with the supervisory authority regarding the impact assessment for data protection, as referred to in Articles 35 and 36 of the GDPR.

- The Processor undertakes to assist the Controller in fulfilling the obligation to respond to requests from data subjects regarding the exercise of their rights specified in Articles 15–22 of the GDPR. In particular, the Processor undertakes to:

- in the event of a request by a data subject for the right of access referred to in Article 15 of the GDPR, prepare a report for the Controller enabling the Controller to provide the data subject with the information referred to in Article 15(1) of the GDPR,

- in the event of a request by a data subject for the right to rectification referred to in Article 16 of the GDPR, record the data subject’s request by overwriting the personal data of that person in the Processor’s systems,

- in the event of a request by a data subject for the right to be forgotten referred to in Article 17 of the GDPR, delete personal data from all Processor’s systems in which the personal data of that person may be found, in particular from source systems aggregating data. After 90 days from the request, the Processor conducts a detailed analysis to determine whether the data of the person who made the request has been deleted from all Processor’s systems and presents the results of this analysis to the Controller in the form of a report,

- in the event of a request by a data subject for the right to restriction of processing referred to in Article 18 of the GDPR, temporarily block the possibility of editing records related to the data subject immediately, but no later than within 24 hours of receiving such instruction from the Controller,

- in the event of a request by a data subject for the right to data portability referred to in Article 20 of the GDPR, export to the Controller all personal data concerning that person processed electronically,

- in the event of a request by a data subject for the right to object referred to in Article 21 of the GDPR, provide information to the Controller.

- To fulfill the obligations referred to in section 5.2, the Controller may require the Processor to implement in the Processor’s IT system functionalities enabling at least: making copies of data, deleting data, rectifying data, restricting data processing, creating a file enabling data portability, and recording objections.

5.4 	The Processor undertakes to provide the Controller with all information necessary to demonstrate compliance with the obligations by the Controller and the Processor referred to in Article 28 of the GDPR.

- The Processor undertakes to immediately inform the Controller of:

- any proceedings, in particular administrative or judicial, concerning the processing of personal data by the Processor,

- any administrative decision or ruling concerning the processing of personal data addressed to the Processor,

- any audits, inspections, and controls concerning the processing of personal data by the Processor, in particular those conducted by the supervisory authority,

- any request from courts, law enforcement authorities, or other Polish or international state offices regarding the disclosure or provision of personal data, unless informing the Controller is not permitted under applicable law.

PRINCIPLES OF SECURING PERSONAL DATA TRANSMITTED ELECTRONICALLY

If it is necessary to exchange personal data electronically, the Controller allows their transmission only in the form of files, subject to the following principles:

- files are subject to cryptographic protection and are password-protected;;

- after obtaining confirmation from the recipient of receipt of the secured attachments, the sender provides the recipient with the password (encryption key) via another communication channel, e.g., by telephone or SMS,

- file transmission takes place between the Controller’s email accounts and the Processor’s email accounts provided in connection with the performance of the Agreement.

TRANSFER OF PERSONAL DATA

- The Processor ensures that personal data will not be transferred outside the European Economic Area or to countries/organizations for which the European Commission has not confirmed an adequate level of personal data protection.

- In cases other than those specified in section 8.1, the Processor is obliged to obtain the prior consent of the Controller for the transfer of personal data to a third country outside the European Economic Area, at least in documentary form. Consent is granted after the following conditions are met:

- the destination country provides, in accordance with the relevant decision of the European Commission, an adequate level of personal data protection equivalent to that in the European Union; or

- the Processor and the sub-processor have concluded an agreement using standard contractual clauses and have implemented another supplementary measure specified in Recommendations 01/2020 of the European Data Protection Board of 10.11.2020, and

- the Processor has provided the Controller with an assessment to determine whether the law of the third country provides appropriate protection of the transferred personal data in light of Union law (Transfer Impact Assessment, TIA).

SUB-PROCESSING

- The Processor is entitled to use a sub-processor only after obtaining the prior consent of the Controller expressed in documentary form under pain of ineffectiveness..

- When requesting consent as referred to in section 8.1 above, the Processor provides the Controller with information about the sub-processor (company and contact details), as well as information about the nature and duration of the sub-processing, the scope and purpose of personal data processing, the type (categories) of personal data, and the categories of persons whose data would be sub-processed..

- Sub-processing of personal data by the Processor is permitted only on the basis of a sub-processing agreement. Under the sub-processing agreement, the sub-processor will undertake to fulfill the same obligations and requirements imposed on the Processor under the Agreement.

- In the sub-processing agreement, the Processor will ensure, in particular, that:

- the Controller will have rights under the sub-processing agreement directly against the sub-processor,

- the sub-processor will apply at least an equivalent level of personal data protection as the Processor,

- the sub-processor will not be entitled under any circumstances to further entrust the processing of personal data.

8.5.	If the sub-processor fails to fulfill its personal data protection obligations, full responsibility to the Controller for fulfilling the obligations of this entity rests with the Processor.

- The Processor is obliged to maintain an up-to-date list of sub-processors. The Processor is obliged to provide such a list to the Controller upon request.

AUDIT AND INSPECTION OF THE PROCESSOR

- The Controller is entitled to verify compliance with the principles of personal data processing resulting from the GDPR and the PPDO by the Processor, by the right to request at any time, also after the Agreement or PPDO ceases to be binding, the provision of all information or the provision of all documents, procedures, and registers regarding the entrusted personal data, including information on the location of personal data processing by the Processor.

- The Controller also has the right to conduct audits or inspections of the Processor regarding the compliance of processing operations with the law and the PPDO, through authorized employees of the Controller, the parent entity in the Controller’s Capital Group, or an external entity professionally engaged in the assessment and control of personal data and information security processes (“Controller’s Auditors”).

- The Controller will inform the Processor of the planned audit or inspection, in documentary form, at least 7 (seven) days before the planned start date, indicating the Controller’s Auditors in documentary form.

- If the Controller receives justified information regarding a threat to the security of personal data processing by the Processor or any of the sub-processors or a personal data protection breach occurs, the Controller is entitled to conduct audits or inspections after notifying the Processor of such intention at least 1 (one) day before the planned start date of the audit or inspection.

- During the audit or inspection, the Controller’s Auditors have the right to:

- review all documents and all information directly related to the entrustment of processing under the PPDO,

- inspect devices, data carriers, and IT or telecommunication systems used for data processing, including their contents,

- request explanations from the Processor and the Processor’s employees in the form and scope necessary to determine the facts as specified by the Controller.

- The Controller is entitled to conduct the audit or inspection on business days, during the working hours of the audited entity.

- The Processor provides the Controller’s Auditors with the conditions and means necessary for the efficient conduct of the audit or inspection, in particular, prepares copies or printouts of documents and information collected on carriers, devices, or systems used for personal data processing.

- After the audit or inspection, the Controller’s Auditor presents the Processor with an audit report or, in the case of an inspection, information in writing.

- If any irregularities, violations, or other circumstances are revealed that are deemed by the Controller to be inconsistent with the terms of the Agreement, including the PPDO or applicable law during the term of the Agreement (“Non-compliance/Non-compliances”), the Processor and each sub-processor concerned are obliged to remove them at their own expense within the period indicated in documentary form in the Controller’s recommendation, at the discretion of the Controller’s Auditor.

- For the avoidance of doubt, the Processor and the sub-processor consent to the audit and/or inspection referred to in this section and undertake to fully cooperate with the Controller and the Controller’s Auditors during audits and inspections. Any prevention, hindrance, or similar actions taken by the Processor or sub-processor towards the Controller or the Controller’s Auditors may be grounds for termination of the Agreement.

LIABILITY OF THE PROCESSOR

- The Processor is liable for damages caused to the Controller or third parties as a result of processing by the Processor and the sub-processor contrary to the law or the PPDO, in particular in connection with the disclosure of personal data to unauthorized persons.

- Subject to the following points, the Processor is liable to the Controller on general principles. In the event of non-performance or improper performance of the PPDO by the Processor, the Processor undertakes to pay compensation on general principles.

- The Controller is entitled to charge the Processor the following contractual penalties:

- for delay in reporting a breach within the period specified in section 5 of the PPDO – PLN 10,000 for each hour of delay,

- for failure to apply any of the safeguards listed in the PPDO – PLN 100,000 for each identified case,

- for breach of the obligation to obtain the Controller’s consent for sub-processing of personal data – PLN 100,000 for each identified case,

- for failure to include in the sub-processing agreement the provisions referred to in section 8 of the PPDO – PLN 100,000 for each identified case,

- for preventing the Controller from conducting an audit or inspection as referred to in section 9 of the PPDO – PLN 100,000 for each case,

- for breach of the obligation to obtain the Controller’s consent for data transfer outside the EEA – PLN 100,000 for each identified case,

- for failure by the Processor or an entity used by the Processor to fulfill the obligation referred to in sections 12.3 and 12.4, the Controller is entitled to charge the Processor a contractual penalty of up to PLN 100,000 for each case of violation.

- In the event that any proceedings (including court proceedings) are initiated against the Controller by a third party regarding a breach of the GDPR or other legal provisions in connection with the processing of personal data by the Processor or sub-processor, the Processor undertakes to provide the Controller, at its own expense, with legal protection on terms specified by the Controller, as well as to bear all consequences of such proceedings, including in particular the costs of all administrative decisions, court judgments, rulings, and settlements (recourse).

REMUNERATION

The remuneration for the performance of the subject of the PPDO due to the Processor is included in the Remuneration referred to in the Agreement.

DURATION OF PROCESSING

- The PPDO is binding on the Processor for the duration of the Agreement, subject to section 12.5.

- The Controller is entitled to terminate the Agreement without notice in the event of a material breach of the law or the provisions of the PPDO by the Processor, in particular when:

- the supervisory authority finds that the Processor or an entity used by the Processor does not comply with the principles of personal data processing,

- a final judgment of a common court shows that the Processor or sub-processor does not comply with the principles of personal data processing,

- the Processor or sub-processor processes any personal data contrary to the purpose and scope of the Agreement and the PPDO or the sub-processing agreement,

- the Processor or sub-processor processes any personal data contrary to the GDPR or the Controller’s instructions,

- the Processor or sub-processor hinders or prevents the Controller from conducting control activities referred to in section 9,

- the Processor or sub-processor allows unauthorized persons to process personal data,

- the Processor enters into a sub-processing agreement without the Controller’s consent as referred to in section 8,

- breach of the obligations referred to in section 5.

- After the Agreement expires or in the event of circumstances referred to in section 12.2, the Processor undertakes, within 14 calendar days of their occurrence, to return to the Controller all entrusted personal data or, after obtaining the Controller’s consent, to permanently delete them from all media, including those used by the sub-processor. The return or deletion of data must be confirmed by a handover or destruction protocol, the scan of which must be sent to the Controller within 3 business days of the activity to the address indicated in section 1.4.

- The Controller has the right to control and supervise the fulfillment of the Processor’s obligations referred to in section 12.3 above by conducting an audit or inspection under the rules set out in section 9.

- The Parties agree that, notwithstanding the expiry of the Agreement, regardless of the circumstances referred to in sections 12.1 and 12.2 above, the provisions imposing or which may impose any obligation on the Processor after the expiry of the Agreement remain in force, in particular the provisions (regarding cooperation and recourse).

# Appendix NO. 12 to the AGREEMENT [Rules for Issuing and Receiving Invoices]

# GENERAL PROVISIONS

  - This Appendix is an integral part of this Agreement.

  - Terms capitalized in the Appendix that are not defined in this Appendix shall be given the meaning adopted in the Agreement by the Parties.

# Rules for Issuing and Receiving Invoices

  - The following provisions shall apply from the date on which the Contractor is required to issue and make available to the Ordering Party structured invoices (which, for the purposes of this Appendix, shall also include corrective invoices) using the National e-Invoicing System (hereinafter: “KseF”) pursuant to the Act of 11 March 2004 on Goods and Services Tax (hereinafter: “the VAT Act”), and from that date shall take precedence in the event of any discrepancies with other provisions of the Agreement.

  - The Contractor shall issue and make available to the Ordering Party an invoice using KSeF, unless circumstances arise as specified in the VAT Act that prevent such action or entitle the Contractor to act otherwise – in such a case, the invoice shall be issued and made available to the Ordering Party in accordance with the principles set out in the VAT Act and the provisions below.

  - Payment of the remuneration due to the Contractor shall be made on the basis of an invoice issued in accordance with section 2.2 above, to the Contractor’s bank account indicated on the invoice, within 60 days from the date of delivery of the invoice.

  - The date of issuance of a structured invoice shall be deemed to be the date the invoice is sent by the Contractor to KSeF, and in the case of an invoice referred to in Article 106nda section 1 or section 16 of the VAT Act or invoices issued during a KSeF outage or unavailability – the date indicated by the Contractor on such invoice.

  - The date of effective delivery of the invoice to the Ordering Party shall be deemed to be the date of its receipt within the meaning of the VAT Act; in the case of a structured invoice, this shall be the date on which the invoice is assigned an individual identification number in KSeF.

  - If the VAT Act allows the invoice to be made available to the Ordering Party in a manner other than via KSeF, such invoice may be delivered to the Ordering Party at one of the following addresses:

a)	ORLEN S.A. ul. Chemików 7, 09-411 Płock (the date of effective delivery of the invoice in such case shall be the date of delivery to the Ordering Party of the packet containing the aforementioned invoice, marked with the appropriate codes in accordance with the VAT Act, provided that if such packet is not collected, the invoice shall be deemed effectively delivered on the date of the first attempted delivery notice of the packet containing the invoice, or the date the invoice is assigned a KSeF identification number – whichever occurs first).

b)	e-mail: efaktura@orlen.pl (the date of effective delivery of the invoice in such case shall be the date the Contractor sends to the Ordering Party an e-mail containing the aforementioned invoice, in PDF format, marked with the appropriate codes in accordance with the VAT Act, or the date the invoice is assigned a KSeF identification number – whichever occurs first).

  - An invoice shall be deemed properly issued if it is issued in accordance with the principles for issuing invoices set out in the VAT Act.

  - The principles referred to in sections 2.5 and 2.6 above shall apply accordingly to structured attachments.

  - Attachments to invoices which are not structured attachments (i.e., which do not form an integral part of the invoice and are not delivered using the KSeF) shall be delivered to the following address: zal@orlen.pl, provided that the subject line of the e-mail transmitting the attachment must include the KSeF number of the invoice to which the attachment relates; however, where the invoice has been issued in failure mode or unavailability mode, the KSeF number shall not be provided – the invoice number shall be indicated instead.

# Appendix NO. 13 to the AGREEMENT [Information corresponding to the current excerpt from the Register of Entrepreneurs for the Contractor, power of attorney (if applicable)]

# GENERAL PROVISIONS

  - This Appendix is an integral part of this Agreement.

  - Terms capitalized in the Appendix that are not defined in this Appendix shall be given the meaning adopted in the Agreement by the Parties.

# INFORMATION CORRESPONDING TO THE CURRENT EXCERPT FROM THE REGISTER OF ENTREPRENEURS OF THE NATIONAL COURT REGISTER FOR THE CONTRACTOR

## Information corresponding to the current excerpt from the Register of Entrepreneurs of the National Court Register for the Contractor is provided below.

# POWERS OF ATTORNEY, (IF APPLICABLE)

## The powers of attorney of the Contractor's representatives are presented below.

Interested parties, employees, collaborators, job/collaboration candidates, clients, business clients (conducting business activity), potential clients, interns/trainees, participants and winners of competitions, family members of employees and former employees, retirees and pensioners and their family members.

Contact details, PESEL, business contact details, registration data regarding business activity, personal data entered into the XXXX IT system, personal data entered into the XXXX mobile application, personal data contained in documentation submitted in connection with the concluded agreement, personal data contained in employee documentation, personal data contained in forms used in connection with the implementation of the XXX competition, personal data entered into the entry and exit register, personal data in the form of monitoring recordings, personal data in the form of Contact Center call recordings, personal data contained in incoming and outgoing correspondence, personal data regarding contract settlements.

Collection, recording, organization, storage, use (for the purposes indicated in section 2.2 above), disclosure to other entities in accordance with the law, the provisions of the Agreement or on the instructions of the Controller, deletion.